ATNP/WG 1/WP xxxx

March 11, 1998

AERONAUTICAL TELECOMMUNICATION NETWORK PANEL

WORKING GROUP 1 (SYSTEM REQUIREMENTS)

Rio de Janeiro, Brazil, 11 - 12 March 1998

Report of Sub-group 3 (System Management)

Prepared by:	James Moulton

Presented by:	James Moulton

SUMMARY This document presents the work progress of Sub-Group 3 on System Management since the last WG 1 meeting.

# Introduction

Sub-Group 3 has conducted two meetings since the last WG 1 meeting in September, 1997.  The focus of those meetings was to progress the Guidance Material on System Management and to assist in the development of Managed Objects and protocol definitions for System Management.

The first meeting of Sub-Group 3 was held at Gatwick Airport during the week of 16 February, 1998.  That meeting was held in conjunction with WG 3/SG 3 and had participation from the WG 2 System Management expert.

# Status of Work

The proposed changes to the Core and Sub-Volume 1 SARPs were presented at the last WG 1 meeting.  There have been no proposed changes to the proposed SARPs.  A final review of the proposed SARPs amendments will be performed before the next WG 1 meeting and a new version will be prepared at that time.

The work on Guidance Material is progressing.  There are 5 major topics to be covered in the GM:

- System Management Overview

- System Management Model

- Concept of Operations

- Management Information Base Definition

- Managed Object Description

A draft of the System Management Overview and Model have been completed and are awaiting the draft of the Concept of Operations.  The Sub-Group has concluded that the Concept of Operations  should be a joint effort with the ATNSI work.  ATNSI will have a draft of their Concept of Operations by March 15th.  At that time, the Sub-Group will analyze it and propose a draft Concept of Operations for the Guidance Material.

Drafts of the MIB and managed object description are underway.  Initial versions of this work should be available at the next WG 1 meeting.

# Open Issues

The following list of open issues remain:

scope of manager to manager information

need for real-time configuration information

requirement for GDMO specifications