Aeronautical Telecommunications Network Panel

(ATNP)

The Twelfth Meeting of the

Systems Planning and Concept Working Group

WORKING GROUP 1

Utrecht, Netherlands

23-24 June 1998

FINAL DRAFT MINUTES

THIS PAGE INTENTIONALLY LEFT BLANK

# Opening Remarks

## P. Hennig began the meeting by describing the unexpected early retirement of Mr. Tom Calow, Rapporteur of WG1.    P. Hennig indicated his willingness to serve as Rapporteur pro tem until the working group selected a replacement (agenda item 3).    The working group expressed their heartfelt appreciation for the skilled leadership and dedication of Mr. Tom Calow, and wished him well in his retirement years.    P. Hennig further apologized for the possible confusion arising from last minute changes in Rio de Janeiro, to the Utrecht meeting schedule, and suggested that WG1 actions and decisions would be revisited on day two for the benefit of members arriving later, unaware of the earlier start date.

# Welcome and Introductions

## There were 29 experts from 10 States and 5 International Organizations who attended the meeting.    The list of attendees is Appendix A.    The Chairman pro tem expressed his appreciation to all the experts in attendance, and thanked, on behalf of the members, Mr. Theo Hagenberg and the Netherlands NLR and RLD for hosting the meeting.    Mr. Hagenberg outlined the arrangements for the meeting, and introduced the two administrative staff, Ms. Linda Mura and Ms. Yolanda Bylsma.

# Review and Approval of Previous Minutes

## The final draft of the WG1/11 minutes and attachments were approved without change.    It was noted that the hardcopy handout “draft minutes” did not exactly match the electronic “final draft minutes” on file.    Visual reconciliation determined there were no substantive differences.

# Appointment of Chairman and Rapporteur for WG1

## Due to possible confusion on the WG1 meeting dates, this agenda item was postponed until the second day of the WG1 meeting.    On the second day, after briefing new arrivals on actions and decisions taken the first day, the attendees selected Paul Hennig, Advisor to IATA, as the WG1 Rapporteur.

# Approval of Agenda and Distribution of Papers

## The draft agenda (WP12-01) was introduced.    After some amendments, the final agenda (Appendix B) was approved.

## The meeting reviewed WP12-02,    an initial list of working papers.    Several additional papers were proposed.    A total of 15 papers were submitted and available to the meeting. The final list of papers for WG1 consideration is Appendix C.

# Review of Outstanding Action Items from WG1/11

## Ed Adelson presented WP12-15 answering the action item to have the AEEC define the means for generating and distributing the aircraft 24-bit ICAO address on the airframe.

## The only action item not closed was the continuation of encouragement to all participants to present papers on ATN developments and/or implementation initiatives/activities, which can then be promulgated to others by way of the meeting report.

ACTION: ALL

# Report from the ICAO Secretariat

## The Secretary reported that DOC 9705 First Edition is about to be published, and equates to the CCB Edition 2.3 Detailed SARPs (three PDRs having been resolved and inserted since CCB Edition 2.2).    An ICAO Assembly resolution requires that editorial changes, in and by themselves, should not cause manual amendments.    DOC 9705 will usually, like Annex 10, be amended annually with the publication of change pages.    Both hard and soft copy of DOC 9705 is available for members to use, but discretion is urged on posting to WEB sites as ICAO offers the manual for sale.

## ICAO work on the Comprehensive ATN Manual (guidance material) is progressing, and, when finished, will be returned to the CCB.

## The December 1999 requested date for ATNP/3 is not available.    Two weeks in February 2000 are presently open, and the Secretary urged members to be firm about their decision to schedule ATNP/3.

## No formal communication has been received from other panels.    All ATNP communiqués have been forwarded.    The Secretary expressed concern that, in the past, informal communication among panels has led to errors and misunderstanding.

## The 32nd Assembly meets this September, and will consider a paper titled “Enhancement of ICAO SARPs” which identifies the need for a different approach to publication of detailed SARPs like the ATN.

# Reports from Members on ATN Implementations

## WP12-08 was presented by Paul Hennig describing operational ATN implementation activities underway by eleven U.S. airlines, the U.S./FAA, ATN Systems, Inc. (ATNSI), Aeronautical Communications International (ACI), and ARINC & SITA.    Two drivers are motivating investments, namely traditional ACARS saturation, and projected ATC gridlock conditions.    Expectations are for operational use of ATN over VDL Mode-2 & Satellite Data-3 services for AOC on January 1, 2000, and for ATC during 4Q2001.    The FAA expects to receive funding approval at a Joint Resources Council meeting in October.

## Martin Adnams reported on the Eurocontrol activities related to ATN Implementation.

FITAMS (Flight Trials of ATN and Multiple Subnetworks)

In the Joint Working Group meeting in Rio M. Adnams had reported the first ever successful 7 layer ATN flight trial with the experimental BAC1-11 aircraft where stable ADS and CPDLC exchanges were achieved over the AMSS subnetwork. This activity continues, and the Mode S subnetwork is now fitted and tested at sub-network level with flights planned for August.

FITAMS uses fully SARPs compliant ATN systems (both routers and host computers) developed in the EUROCONTROL ATN Infrastructure (ATIF) project. FITAMS will add new subnetworks such as LEO/MEO as they become available but VDL Mode 2 has the highest priority and this will be addressed under the PETAL II activity.

PETAL II

Pre-Operational European Test of Air/ground data-Link (PETAL) II is an ongoing Eurocontrol project focussed on operational services involving the Maastricht control centre and commercial aircraft. An extension to the PETAL II project is now proposed where the project will integrate ATN as the communications service (currently STDMA and FANS 1 are used) over VDL Mode 2. To prepare for this the BAC1-11 experimental aircraft used in FITAMS will be upgraded with the PETAL II service and Maastricht will integrate the ATN systems available from the ATN Infrastructure project on the ground. PETAL II can then be flown “ATN style” in early 99 with the BAC1-11. This will prepare the ATN chain for use with commercial aircraft.

American Airlines has just stated an intention to become the first commercial aircraft operator to participate in PETAL-II using Europe's target technology, the ATN. This initiative is being co-ordinated with the FAA and service providers. The second PETAL II integration meeting will take place in Washington on July 15/16. Steve van Trees indicated that the U.S. have an intention to join the activity with an implementation at the Boston centre.

Martin Adnams stated that in addition to extending the PETAL II project, work was under way in Eurocontrol to define a much larger air-ground datalink implementation project closely linked with Eurocontrol ATN Implementation task force, Member States and the FAA. This project would use PETAL II results as a “bootstrap” towards implementation.

AEEC ACTIVITY

Since the ATNP meetings in Rio, Eurocontrol has supported AEEC activities related to the implementation of AOC over VDL Mode 2 subnetwork from the perspective of introducing ATN in AEEC specifications for that purpose. Those specifications are now complete. There have been 2 alternative proposed solutions for the introduction of AOC over VDL Mode 2; first “the SITA X25 solution” and secondly “the ATN solution”.

The Eurocontrol Communication Strategy foresees a single communications architecture for both AOC and ATC, i.e. the ATN. Eurocontrol therefore has helped to define and support the ATN solution for AOC.

The recent AEEC User Forum in Brussels agreed that the ATN solution was the strategic solution required to allow for early ATC datalink service implementation. They did not however decide between the SITA or the ATN solution for AOC preferring to leave that as an Airline choice. Several avionics vendors stated that they will offer ATN products within the timescales required for AOC operation over VDL Mode 2.

EUROVDL

The EUROVDL project is a European Commission project in which Eurocontrol is the co-ordinating partner. The project is now oriented towards implementing an ATN based solution for both AOC and one ATC application. Member States involved are NATS - UK, STNA - France, ITALY with DFS joining the EUROVDL meeting on 23/24 July. European airlines involved are BA, ALITALIA and Air France with Lufthansa also joining the next meeting. Aerospatiale and SITA are members of the consortium and will provide the airborne and ground communications infrastructure respectively, both have taken actions to provide an ATN based solution for AOC and ATC for the project (SITA will incorporate an ATN End system in the DSP and Aerospatiale will incorporate ATN router and End system functions in the ATSU).

RAF (Reference ATN Facility)

The replies to the Reference ATN Facility call for tender have been received and are being evaluated.

# Archiving Methodology for the ATN

## The ICAO Secretary presented WP12-06 describing both existing SARPs in Annex 10, Volume II and Annex 11 on “recording messages”, and proposed SARPs changes to Annex 6 by the Flight Recorder Panel (FLIRECP).    The FLIRECP meets this November to consider adoption of proposed changes to Annex 6.

## WG1 formed an ad hoc group, led by the U.S., to:

- Clarify Flight Recorder Panel (FLIRECP) Annex 6 implications on ATN SARPs and guidance material;

- Validate EUROCAE WG50 MASPS for both air and ground;

- Post WG50 MASPS to the CENA server;

- Consider proposing and/or drafting an ATNP-to-FLIRECP communiqué at Bordeaux; and

- Investigate Annex 10 Volume II for possible ATN related changes.

ACTION: U.S. (Kraft & Van Trees)

## WG1 members agreed to contact their FLIRECP counterparts to discuss the proposed changes and/or become knowledgeable on airborne and ground flight data recording.

ACTION: All

# Determination of Continuation of WG1SG1 as a Sub Group

## After completing agenda item 11 (WG1 deliverables) and deciding that no additional work was needed by SG1, WG1 agreed to dissolve SG1 as final CAMAL II work (integration, conversion, reformatting) is expected to be done under the aegis of the CCB.

# Reports from Sub Groups and CCB

## SG2 (Security) – Mike Bigelow used his Sub Group 2 Chairman’s Report (WP12-09) to bring attendees up to date on both the work accomplished by the security sub group, as well as on future planned activities.    After a presentation of WP12-10 (version 2.1 of SV1 draft SARPs), WG1 accepted the material (now version 3.0) subject to a final endorsement of the complete and mature SV1 enhancements before ATNP/3.    Mike finally presented WP12-12 (version 0.1 of guidance material).    WG1 discussed two alternatives for integrating security guidance into CAMAL II, namely a complete but separate section (easier for implementers) –or– a security overview with security details interspersed throughout existing material, and concluded that both may be required.    The issue will be revisited in Bordeaux. WG1 members were asked to provide comments on the guidance material before the scheduled SG2 meeting in Toulouse, 26-28 August.

ACTION: All

## SG3 (System Management) – Jim Moulton used WP12-13 to detail System Management Sub Group (i.e., Joint Sub Group on System Management) activities since WG1/11 in Rio.    Jim indicated that completion of a system management Concept of Operations was the group’s primary focus, and expects a mature CONOPS by the Bordeaux meeting.

WP12-05 was then introduced by Ron Jones advocating formation of a Joint Sub Group on System Management.    WG1 endorsed the establishment of this Joint Sub Group with the understanding that each working group will propose appropriate inputs to the JSG terms of reference, that the JSG will consolidate and harmonize these separate inputs into their terms of reference, that the JSG will select their chairman & rapporteur, and finally that the JSG will report to the JWG meeting in Bordeaux where the JWG would be expected to approve the JSG terms of reference and confirm the JSG chairman

## CCB – Steve Van Trees briefed on the CCB 6th meeting held in Utrecht using WP12-11.    The CCB has adjusted the Rio CCB Edition 2.2 baseline with three PDRs, effectively re-establishing the DOC 9705 FIRST EDITION baseline and software Version 1 SARPs as CCB Edition 2.3.    They have also adopted new CCB procedures to ensure better control.    The CCB    will continue to look closely at interoperability aspects when proposing resolutions to PDR’s.    A total of 141 PDRs have been submitted since the CCB was formed.    130 have been completely processed (either WITHDRAWN, REJECTED, FORWARDED or RESOLVED), and 11 are under review.    ICAO is now using Word Perfect Suite 8.    The next CCB meeting is scheduled for Monday afternoon,    September 28, 1998 in Bordeaux.

# Working Group 1 Deliverables – Updates & Actions

## The chairman introduced WP12-4 (WG1 deliverables), and began an item by item walk through to determine current status and expected actions.    The standing document, as updated and agreed to by WG1, is Appendix D.

## Under Deliverable Item A (Review Operational Requirements), Kors van den Boogaard presented WP12-07 describing IATA requirements for ATN SARPs and Guidance material to support existing data exchanges among ATS providers and operators such as flight plan filing, Notices to Airmen (NOTAMs) and AFTN free text, and to consider anticipated new application requirements to enable flight trajectory negotiations, collaborative decision making (CDM) and other traffic flow management capabilities.    WG1 asked IATA to expand on these requirements with operational concepts by the next meeting.

ACTION: Kors van den Boogaard

## Also under Deliverable Item A (Review Operational Requirements), Ron Jones suggested that, at the JWG meeting to follow, WG1 propose a communiqué to ADSP indicating that, since no new operational requirements have been forthcoming, there are no plans to incorporate any new air-ground or ground-ground ATS user applications in ‘Package-2’ SARPs.    The WG1 approved proposal to the JWG is Appendix E.

## Under Deliverable Items B&C    (Security) and D&E (System Management), WG1 discussed WP12-14, a WG2/14 (Rio) flimsy to WG1 wherein WG2 suggests WG1 consider both the actual development of, and the tasking of additional development of, appropriate SARPs and GM for both security and system management associated with the connectionless upper layer and internet service, and with the multitask capability over the connectionless upper layer and internet service.    The conclusion of WG1 experts was that this work is assumed to be underway and will be completed by ATNP/3.

## During discussion of Deliverable Items H&N (Safety & Performance), the ICAO Secretary advised that ICAO is in the process of forming a new panel, the Air Traffic Management Operational Concept Panel (ATMCP), and requested WG1 members to inform their organizations about the importance of supporting this new panel with the appropriate people.

ACTION: All

# Other Business

## There was no other business.

# Preparation for Next Meetings

## Arnaud Dedryvere handed out full color information brochures on Bordeaux.

## Following are the working group meetings scheduled through ATNP/3:

28 SEP 98	-	9 OCT 98	Bordeaux, France

18 JAN 99	-	29 JAN 99	Honolulu, Hawaii

17 MAY 99	-	28 MAY 99	Vancouver, Canada

27 SEP 99	-	8 OCT 99	Madrid, Spain

8 FEB 00	-	19 FEB 00	ATNP/3 - Montreal, Canada

WG1 noted that Canada has not as yet named their panel replacement, and therefore the offer to host the May 1999 meeting in Vancouver may be in jeopardy.    Participants are invited to propose a fallback venue for Vancouver at the Bordeaux meetings.

ACTION: All

## WG1 considered the following framework for the Bordeaux meetings, and concluded that continuity of this framework is a desired goal:

| Day of Week | Session-I | Session-II |  |
| --- | --- | --- | --- |
| Monday PM 9/28 | CCB-7 |  |  |
| Tuesday 9/29 |  | WG3-14 |  |
| Wednesday 9/30 | WG2-16 | WG3-14 |  |
| Thursday 10/1 | WG2-16 | WG3-14 |  |
| Friday 10/2 | WG2-16 | WG3-14 |  |
| Saturday/Sunday |  |  |  |
| Monday 10/5 | WG1-13 |  |  |
| Tuesday 10/6 | WG1-13 |  |  |
| Wednesday AM 10/7 | JWG-10 |  |  |
| Wednesday PM 10/7 | WG1SG2 | JSG-4 |  |
| Thursday 10/8 | WG1SG2 | JSG-4 |  |
| Friday AM 10/9 | WG1SG2 |  |  |

## There being no further business, the Chairman thanked all members and advisors who attended the meeting for their participation in the discussions and for reaching several important conclusions.    He again thanked Theo Hagenberg and the Netherlands NLR and RLD for hosting the meeting, and Linda Mura & Yolanda Bylsma for providing administrative support.    The Chairman then closed this WG1/12 meeting.

********************END OF WG1/12 MEETING REPORT********************