Working Group 1

8th Meeting

March 07 an March 10 1997

Phuket

WG1-DG1 Report

Prepared by: WG1-DG1

Presented by: Benoit Gosselin

Summary

Report of WG1/DG1 activities since ATNP2

1.	Introduction

The paper reviews progress and deliverables produced by ATNP/WG1/DG1 in the period between ATNP2 and the Phuket WG1 meeting in March 1997.

2.	Cyber and Ad-Hoc meetings

No official meeting took place for the drafting group during this period.  However, exchange through E-Mail and phone conference were made in order to elaborate a strategy for the update of both SV1 and Core SARPs validation reports, in preparation of the WG1 and WGW meetings to be held in Thailand in March 1997.  It was agreed that data collection of the Validation Objectives from the other part of the SARPs could not be done before WG2 and WG3 meetings, since we had to wait for the updated validation reports.  Also, work had to be done on the validation of the dynamic validation objectives.  Members of the drafting group were actually preparing working papers to be submitted to WG1 in the next meeting.  These papers would support the validation of the dynamic VOs.

Ad-Hoc meetings were held between March 1st and March 7th 1997, in Phuket, Thailand, in order to update the reports.

3.	Summary of Activities

a) SV1 and Core Validation reports: Validation of the static System Level Requirements:

Upon reception of the other working groups validation reports, a database was created and updated.  This database is mapping the 40 system level requirements (31 for Part 1) to the 217 validation objectives of all other parts of the SARPs.  The actual mapping appears in the validation reports.  Based on the conclusion of each Validation Objectives given by the other parts in their reports, a Pass/Fail/Inconclusive criteria was assigned to these VOs.  The drafting group was then able to draw a conclusion on each System level Requirement.  The database is not included in the report, but is available to any member of this meeting upon request.  Finally, the Part 1 and Core validation reports were updated accordingly to the results.

b) SV1 and Core Validation reports: Validation of the dynamic System Level Requirements:

For the update of the dynamic validation objectives, validation activities and analysis were done by other members of this working group, and upon their results, conclusions were drawn and the validation reports were updated.

c) Consequence of validation results on the Part 1 and Core SARPs:

Validation results and analysis did not generate any defect report for any of the two mentioned SARPs.  Consequently, no update of Part 1 and Core SARPs was necessary on the output versions of ATNP2.

6.	Conclusion

WG1 is invited to note the activities presented in this paper by the Drafting group 1, and is also invited to review and approved the validation reports of Part 1 and Core SARPs.