ATNP/WG1

WP 9-21

AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL(ATNP)

WG1 – Systems planning and concept working group

30 June – 3 July 1997

Langen, Germany

Proposed Work Plan for WG1/SG1

Prepared and presented by Benoît Gosselin

Summary

This paper is proposing a work plan for the proposed WG1/SG1 to progress WG1 work plan for both the upcoming Working Group as a Whole (October 1997) and ATNP3 (November 1998).  Additionally, a proposed Table of Content for a Comprehensive ATN Manual is included for approval by WG1.

References:

WG1 Special Meeting Report

WG1/SG1 Proposed Terms of References

ATN Planning and Implementation Guide

Attachment A:

- Proposed Table of Content of the “Comprehensive ATN Manual”

P.I.G. II

The Sequel

Where no Pig has gone before

1.	Introduction

In the last WG1 special meeting in May 1997, it was decided too propose to form Sub-Group 1 that will take some specific tasks to advance the actual work program of WG1.  Terms of Reference were created for this proposed subgroup.  Based on these terms and reference, and based on discussions from WG2 , WG3 and Joint Working Group meetings that were help in Langen, Germany, in June 1997, this document is proposing a Work Program for this Sub-Group.

2.	Discussion

2.1	Comprehensive ATN Manual

One of the task that SG-1 has taken for action is the enhancement of the Planning and Implementation Guide (PIG) to include items like FANS-1 Accommodation.  However, ICAO has urge the ATNP to finish the Guidance Material as soon as possible, in order to provide complementary information to ANP Implementers.  It was suggested by ICAO to merge the PIG with the Guidance material into one document, herein called the Comprehensive ATN Manual (CAM).

Since there is a lot of work to do such an update, it is proposed to issue two version of the CAM.  The first version, proposed to be ready for the Working Group of the Whole in October 1997, will include the FANS-1 accommodation material in an enhance PIG,  and all the Guidance Material available at that period.  A second version of the manual, with the rest of the work items to be integrated, will be proposed at ATNP3 in November 1998.

Appendix A of this document is proposing the new Table of Content for the CAM.

2.2	Work Program Items

The following work items are derived from the SG1 proposed Terms of References and discussions that have taken place in WG2, WG3 and JWG last week.

2.2.1	PIG Enhancement

SG1 has to revisit the PIG in order to review some elements such as Operating Concepts, and also in order to include new material, such as FANS-1 Accommodations.   Work items are:

| Work Item | Completion |
| --- | --- |
| General review of the document | WGW and ATNP3 |
| Review ATN Operating Concepts against several standards documents | WGW |
| Develop additional operating concepts and guidance for FANS-1 Accommodation | WGW |
| Add guidance on safety objectives | ATNP3 |
| Add guidance on End-to-End Performance | ATNP3 |

2.2.2	Package 2 SARPS

Review actual CORE and Sub-Volume 1(SV!) SARPS and develop additional SARPs  material if necessary.  Accept and incorporate additional SARPs Material for Core and SV1 from other WG1 SubGroups.  An updated version of the SARPs is to be presented at ATNP3.

2.2.3	Guidance Material

Review and update existing guidance material for Core and Sub-Volume 1 SARPs and incorporate inputs from other sub-groups into the CAM.

Receive Guidance Material from other workings for the rest of ATN SARPs and incorporate them in the CAM.  It should be noted that WG1/SG1 will only incorporate other guidance material and will not be the editor of this material.

Guidance material is expected to be approved by the WGW in October 1997.

2.2.4	SARPs Backward Compatibility

Review Core and SV1 SARPs and developed guidance and/or additional SARPs material to insure full backward compatibility between versions

3.	Conclusion

The meeting is invited to comment and approve the above Workplan and the proposed CAM Table of Content.

WP9-21, Appendix A

Proposed Table of Content for the CAM

1. INTRODUCTION

1.1 Background

1.2 Purpose of the Document

1.3 Scope

1.4 Document Organization

2. ATN OPERATIONS AND BENEFITS

2.1 Operational Objectives

2.2 Air Traffic Management (ATM)

2.2.1 ATM Improvements

2.2.2 Conventional ATS Communication

2.3 Aircraft Operations

2.4 ATN SARPs

2.5 Future Steps

2.6 ATN Features contributing to Cost/Benefit Analysis

3. ATN CONCEPT

3.1 ATN Functionality

3.2 ATN Components

3.2.1 End Systems

3.2.2 ATN routers

3.2.3 Subnetworks

3.3 ATN Physical and Administrative Structure

3.3.1 Routing Domain and Routing Domain Confederation

3.3.2 Administrative Domains

3.3.3 Naming and Addressing

3.3.4 ATN Names and Addresses

3.3.5 ATN Addressing Concept

4. ATN IMPLEMENTATION PROCESS

4.1 General

4.2 Implementation Milestones

4.2.1 CNS/ATM Operational Concept

4.2.2 Network Operating Concept

4.2.3 Transition Planning

4.2.4 Implementation Planning

4.2.5 Operational Evaluations

4.2.6 Certification and Commissioning

4.3 ATN Implementation with FANS-1 Accommodation

4.3.1 Overall Oparional Concept

4.3.2 Potential Scenarios

4.3.3 Potental Solutions

4.4 ATN Regional Implementation

ATTACHMENT A: GLOSSARY AND DEFINITIONS

ATTACHMENT B: AFTN/ATN GATEWAY OPERATING CONCEPTS

ATTACHMENT C: SARPs GUIDANCE MATERIAL

Note: New Items are in Italic characters.  All previous items will be review and updated if necessary.