ATNP WG1SG2

WP1804

AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL (ATNP)

WG1 – Systems planning and concept working group

SG2 - SECURITY

18-19 January 2000

Columbia, MD, USA

Agenda Item 2

Status Files

Prepared by M.Bigelow

Presented by M.Bigelow

SUMMARY The attached files represent the status of deliverables, actions and issues as of Meeting 17..

| WG1SG2 Deliverable and Action List |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # |  | Description | Assigned To | Due Date | Status |
| 9 |  | Draft ATN Security Policy (Guidance for Doc 8973) | P. Bourdier | Open | Post ATNP/3 |
| 20 |  | Updates to Annex 17 and Doc 8973 | P. Bourdier | Open | Post ATNP/3 Working – Annex 17 updates proposed Doc. 8973 under development. Flimsy to WG1 for Secretary to apprise other ICAO groups of ATNP activities related to security. Papers submitted to M11 Preliminary updates to 8973, additional work on Annex 17 and first cut at organizational structure. Additional coordination is needed with Masoud and the ICAO Security office during the September – December time frame to make them aware of the proposed ATN SARPs relative to security |
| 30 |  | Version y.x Proposed Final ATN Security SARPs text for Core, SV1, & SV8 | SG2 | December 1999 | Tentative Complete – Proposed to TYO as Core Version – Handled by WG1 SV1 Version – Handled by WG1 SV8 Version 2.0 |
| 31 |  | Version y.x Proposed Final ATN Security GM | SG2 | June 2000 |  |
| 32 |  | Validation Report | WG1SG2 | June 2000 | W1WP1712 Draft Validation Report outlines the approach. |
| Action List |  |  |  |  |  |
| 7 |  | Digital Signature Managed Object fault attempts and failure |  |  | Expanded to A and B below |
|  | B | Addition of high level requirements to guidance | M. Bigelow | June 2000 |  |
| 23 |  | Work with AEEC on definition of how the initial installation and subsequent update of certificates (actually the private key) into the avionics will be done. | P Hennig M. Bigelow | June 2000 |  |
| Completed Actions |  |  |  |  |  |
| 1 |  | Draft Core SARPs | R. Jones |  | Complete |
| 2 |  | SV1 SARPs updates and additions for Certificate Authorities | M. Bigelow | May 1999 | Complete in SV8 – References will be needed in Guidance. |
| 3 |  | Draft Certification Practices Statement | M. Bigelow | May 1999 | Complete in SV8 – Referred to PKIX |
| 4 |  | Questions and Issues for WG2 and WG3 (Flimsies 2-3 and 2-4) |  |  | Complete |
| 5 |  | Produce Concept of Operations | M. Bigelow | June 1998 (0.1) | Outline accepted. Additional work to be tracked under 19, 17, and 18 |
| 6 |  | Annex 17 and Doc. 8973 recommendations | P. Bourdier & D Stewart | September 1999 | Tabled to follow AI 9 Work in progress under 20 |
| 7 |  | Digital Signature Managed Object fault attempts and failure |  |  | Expanded to A and B below |
| 8 |  | Recommendations to RTCA 189/EUROCAE 53 on security in the initial ATN implementation | P. Hennig | June 1998 | Complete – Deleted as not applicable. |
|  | A | Addition of high level requirements to SARPs | R. Jones | September 1998 | Included - Closed |
| 10 |  | Track SV work | M. Bigelow | Ongoing | Being tracked through ACTIVITIES file |
| 11 |  | Overall work plan of the subgroup | M. Bigelow | Oct. 1997 | Complete |
| 12 |  | Version 0.1 draft ATN system level security SARPs for Core/SV-1 at a level sufficiently complete for WG2 & WG3 to use as a basis to proceed with the development of the associated detailed SARPs | SG2 | WG1 Oct. 1997 | Complete – accepted as Version 1.0 |
| 13 |  | Version 0.1 draft GM | SG2 | WG1 Oct. 1997 | Complete – remained 0.1 |
| 14 |  | Version 1.x draft ATN security SARPs for Core and SV1 | SG2 | WG1 Feb. 1998 | Complete – Proposed as Version 1.2 in March meeting |
| 15 |  | Version 2.0 Proposed ATN security SARPs text for Core & SV1 | WG1 | March 1998 | Complete – Version 1.2 accepted and increments to 2.0 |
| 16 |  | Version 2.x Proposed ATN security SARPs text for Core & SV1 | SG2 | WG1 June 1998 | Complete – Version 2.1 submitted and accepted. |
| 17 |  | Version 0.y draft GM | SG2 | WG1 June 1998 | Complete – Proposed and accepted. |
| 18 |  | Version 1.x Proposed ATN security GM |  | WG1 Sep. 1998 | Complete – Proposed and accepted. |
| 19 |  | Concept of Operations |  | WG1 March 1998 | Complete – Now part of the overall Guidance Material and will be tracked with it |
| 21 |  | Copies of Doc 8973 to SG | M. Bigelow | March 31 | Complete – Not distributed due to limitations in the document. Made available for review at each meeting. Separate copies available on request. |
| 22 |  | Copies of responses to state letter on cryptography import/export limitations | M. Bigelow | March 31 | Complete – Distributed at BOD as WP911. |
| 24 |  | Develop flimsy on need (or not) to conduct risk/threat analysis on individual application basis. | M. Bigelow | June 21 | Complete - Submitted to WG3 as WP13-14. |
| 25 |  | Outline of CAMAL | M. Paydar | August 15 January 99 | Partial – response came in too late for meeting 8 coordinated at meeting 9 with distribution as w1s2w908. Masoud agreed to provide outline of the other two parts (III and IV). Complete – CAMAL delivered to SVT and available from same. |
| 26 |  | Addition of stricture against the use of encryption across administration boundaries | R. Jones | September 1998 | Complete - BOD |
| 27 |  | Pose question to WG1 on consolidation of security guidance into single section or distributed throughout CAMAL | M. Bigelow | June 23, 1998 | Answer at Utrecht was this likely will need to be handled with a mix of the two approaches. There is a section planned for Security but material will need to be in each of the other SV as well |
| 28 |  | Check with JSG on CONOP for input to W1S2 Meeting 10 | M. Bigelow | December 1998 | Complete – Placed on the server at HNL and will be updated on the CENA server |
| 29 |  | Validation Plan | M. Bigelow | May 1999 | Complete – Paper "Proposed Validation Approach for ATN Security SARPs" presented to M12. Discussed and accepted. Remainder to be tracked under Validation Report development. |
| 33 |  | Communiqué to WG3SG2 on the selection of security level. | MPB | July 1999 | Complete – Email between GMB, MPB and FP. Flimsy generated at M14 and sent to WG3SG2 |

| Working Group Activities related to Incorporation of Security |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item | WG | SWG | Sub-Volume | Responsible | Activities | Due Date | Status |
| 1 | WG1 | SG2 | SV-1 | M. Bigelow | Track SV work | June 1999 | Generally complete additional work is clean-up and validation. |
| 2 | WG3 |  | SV-6 | T. Kerr | Coordination only |  | Complete |
| 3 | WG3 | SG3 | SV-4 | S. Van Trees & Gerard Mittaux-Biron | WG3/SG3 is developing the Secure Dialogue Service (SDS). The DS currently offer a security requirements parameter, which maps to the authentication requirements field in ACSE. The SDS offers authentication of the dialogue and digital signature of the data of the dialogue. The SDS is based on GULS and X.509. | January 1999 | W3WP1424 (w1s2w912) input to Bordeaux. The SG will review the paper in detail and comments will be covered at meeting 10 in Phoenix. Complete – SARPs submitted to TYO |
| 4 | WG2 | None | SV-5 | Jim Moulton | WG2 is currently investigating the addition of Type 2 (strong) authentication for IDRP routing exchanges. For ground-ground exchanges, standard use of X.509 certificates is possible. For air-ground exchanges, a method of certificate use that does not require additional air-ground messages is anticipated. IDRP authentication first draft should be available by the Utrecht meeting. | June 1998 | Complete. Target draft SARPs January 1999 Question raised – will any A/G router NOT support logon unless there is GG connectivity available - Depends on local policy. Complete |
| 5 | WG3 | SG3 | SV-7 | S. Van Trees & J. Moulton | ASN.1, X.509 Certificate, Cryptography Algorithm(s) | January 1999 | Algorithm investigation and selection moved to WG1SG2 X.509 profile in progress Complete |
| 6 | WG3 | SG1 | SV-3 | J.M. Vacher | Selection of MHS Security Elements of Service (through a Security Class of the SEC Optional Functional Group defined in ISO MHS ISPs). This selection needs to offer a suitable protection against identified threats to the AMHS. Possible use of X.509 in this context will be investigated. | September 1998 | w1s2w910 – AMHS Security operation using Security Class 0. Based on paper presented to WG3 (WP225) Presented by Jean-Marc Vacher SG will review the paper in detail and prepare comments for Meeting 10 Complete – SARPs submitted to TYO? |
| 7 | WG1 | SG2 | SV-6 | K. Nguyen | Definition of requirements of Security Management | September 1998 | Will produce for May 1999 Complete |
| 8 | WG1 | SG2 | SV-8 | M. Bigelow | Definition of security algorithm | January 1999 | Work in progress. SME have recommended a hybrid system. Investigation expanded to selection of algorithms for both asymmetric and symmetric. Considerable work done between M12 and M13. Hybrid system definition presented to M13. Complete SARPs submitted to TYO |
| 9 | WG3 | SG2 | SV-4 | Editors (JH, GS, FP) | Selection of Security Level | December 1999 | Complete – Selection by application. |

| WG1 SG2 – Security Issues List |  |  |  |
| --- | --- | --- | --- |
| # | Issue | Comments | Status |
| 2 | The institutional issues related to CA and the nature of bilateral agreements that would be needed among the highest tier of CA. | Material is planned for: 1. Core and SV-1 SARPs 2. Concept of Operations 3. Global ATN Security Policy | Ongoing |
| 3 | The institutional issues that are related to the use of cryptography as these may impact the specific cryptographic algorithm selected for use by the ATN. | Maintain approach as use of cryptography only for authentication. Masoud transmitted request to all administrations to provide information on government restrictions on import/export of cryptography and indicated that earliest likely return would be December 1997. Responses received from five states | Ongoing. Changed at WG1/16 with introduction of encryption by IFALPA. – Post ATNP/3 |
| 8 | Initial load of certificate/key into avionics | Action to P. Hennig and M. Bigelow to work with AEEC – ACTION #23 | Ongoing |
| 12 | TEMPEST Risk Analysis | WG1SG2 must determine if this is needed. Papers are solicited. | WP1405 presented. Agreement that something is needed. Evaluation needed of the applicability of FIPS 140-1 and possibility of establishment of ATN Common Criteria. |
| 15 | Use of separate keys for signing and encryption (key exchange) | Recommendation is that different keys be used for encryption from those used for signing. Consideration must be given to storage and complexity of resultant system. | Encryption is Post ATNP/3 |
| 21 | A standard notation should be adopted for security functions and it should be used consistently on all related ATN documents. The notations provided in WP1308 can be used as a starting point and should follow the ANSI 9.63 standard as the prime governing document. | The group agrees and this will be followed | In progress |
| 22 | A National Common Criteria (required security levels and performance requirements) should be specified in ATN sub-volume 8. [One option is to follow the US FIPS-140] |  | No input. |
| 25 | Security for GACS | GACS does not utilize CM and so is outside the approach specified for ATC applications | Initially planned as Post ATNP/3, Work has been done but is currently stuck on the issue of unambiguous identification. GACS uses PSAP and current Security Services uses AE-Title. |
| 26 | Security additions to Connectionless Transport | Connectionless was not considered during the initial evaluation of Security requirements; there has been discussion of making the necessary changes prior to ATNP/3 but this has not been resolved. | OPEN |
| 27 | Signal for Common Key vs. Separate Key | Current approach is a Boolean signal indicating that all applications (of one type) within a given CM Domain all share a common key pair or each has a different. | OPEN |
| 28 | Control (Management) of out of Domain aircraft | Must include capability to 'interact' with applications in other domains |  |
| Completed Issues |  |  |  |
| 1 | The relationship between the Certification Authority (CA) hierarchies and the ATN addressing and ATN router hierarchies. | Current thinking is that there is no relationship necessary between the Certification Authority (CAs) hierarchies and the ATN addressing and ATN router hierarchies | Closed |
| 4 | Transition issues (e.g., where some users support Package-1 with no support for security provisions while others support Package-2 of the ATN SARPs that includes security provisions) | Included in SARPs as requirement to maintain backward compatibility. | Closed |
| 5 | The interrelationship needed between the certificate authorities of the States and those of airlines, airspace users and service providers. | Proposed as set of CA certified to a common specification | Closed |
| 6 | Application of Security to ATSMHS | Input from WG3 needed; This item is being worked under ACTIVITIES #6 | Ongoing Complete – Proposed solution has been incorporated as changes to SV3 |
| 7 | Certificate assignment to Airman or Airframe | Current position of WG2 is that certificates for ATS should be on airframe basis. Included in SARPs as assignment to airframe. Remaining investigation on whether this should be at 24-bit id or application. | Resolved – Complete – defined in SARPs |
| 9 | Need for risk/threat analysis to determine exact nature of changes to application SARPs | Action to M. Bigelow to respond to WG3 (SG2). | WP1314 submitted to WG3. Awaiting response. Complete – any additional to be on State or regional basis |
| 10 | Rule(s) for operation in case of revoked or expired certificate. | Corollaries to this rule are operation during system failure. A possible approach to coverage of this issue was proposed in the form of consideration of a backup certificate | Complete – Operation of security as an option is a local policy issue. Operation in security failure is not allowed. |
| 11 | Bi-directional AG IDRP authentication | Papers are solicited. WG1SG2 will determine if this is a requirement and if so will refer to WG2 for specifics on an appropriate mechanism. | Papers reviewed in M11. Resolution that a hard requirement exists for the ground to be able to authenticate the aircraft. The reverse direction will be worked as an option. Ongoing work defining overall mechanism will consider developing a mechanism to support bi-directional AG IDRP. Complete – Specified in SARPs as option |
| 13 | Random number generation | Ensure (how?) that key generation methods that require random numbers produce real randomness rather than pseudo. | Complete – Specified in SARPs that it must be random. Some Guidance would be helpful. |
| 14 | Action on authentication failure | Sent flimsy to ADSP | Response received as WP15-21 (WG1) Only remaining issue is what organization establishes sunset dates. Refer back to WG1. Complete – Sent as Flimsy to WG1 – to be covered under Institutional issues |
| 16 | Implementation of levels of security by applications | Ian Valentine noted at Meeting 12 that the implementations by the A/G applications groups is on an all or nothing basis rather than rather than selection of a level. | Action to MPB to generate communiqué to WG3SG2 on the selection of security Complete – Applications will be allowed to select security as an option – then up to local policy. |
| 17 | How would certificates be revoked? | Normal process is via CRL. | Complete – will use CRL – profile is in SARPs – Guidance on push or pull. |
| 18 | What is the CA hierarchy and the CA relationship? Is there a need for cross certification? |  | Complete – defined in PKI paper. Will go to Guidance. |
| 19 | After the CM dialogue has been initiated, the subsequent application dialogues can be both air or ground initiated. The proposed security architecture should not preclude one or the other. |  | Complete – Does not preclude. |
| 20 | Should ground applications access a certificate authority (CA) directly to retrieve certificates or should they rely on the ground CMA to validate required certificates and only pass the public key information to the applications? |  | Complete – Certificate Delivery Service is specified as Requirement. |
| 23 | Should the certificates (of ground CMAs and ground applications) be transferred over the air/ground interface or should they be pre-stored in the aircraft? |  | Complete – Option to pre-store but must be aware these are short-lived. |
| 24 | How will the security SARPs be validated? What validation coordination is necessary? | See Action 29 | Complete – See Action 29 |