ATNP WG1SG2

WP2104

AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL (ATNP)

WG1 – Systems planning and concept working group

SG2 - SECURITY

21 – 22 August 2000

Berlin, Germany

Agenda Item 1.5

Status File

Prepared by M.Bigelow

Presented by M.Bigelow

SUMMARY The attached files represent the status of deliverables, actions and issues as of Meeting 21.

| WG1SG2 Deliverable List |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # |  | Description | Assigned To | Due Date | Status |
| 9 |  | Draft ATN Security Policy (Guidance for Doc 8973) | P. Bourdier | Open | Post ATNP/3 |
| 20 |  | Updates to Annex 17 and Doc 8973 | P. Bourdier | Open | Post ATNP/3 Working – Annex 17 updates proposed Doc. 8973 under development. Flimsy to WG1 for Secretary to apprise other ICAO groups of ATNP activities related to security. Papers submitted to M11 Preliminary updates to 8973, additional work on Annex 17 and first cut at organizational structure. Additional coordination is needed with Masoud and the ICAO Security office during the September – December time frame to make them aware of the proposed ATN SARPs relative to security |
| 30 |  | Version y.x Proposed Final ATN Security SARPs text for Core, SV1, & SV8 | SG2 | December 1999 | Complete – New item opened to track SV8 only. Tentative Complete – Proposed to TYO as Core Version – Handled by WG1 SV1 Version – Handled by WG1 SV8 Version 2.0 |
| 31 |  | Version y.x Proposed Final ATN Security GM | SG2 | OPEN | To be proposed as work item to WGB. |
| 32 |  | Validation Report | WG1SG2 | August 2000 | W1WP1712 Draft Validation Report outlines the approach. Working expect complete as of August submission to WGW/4 |
| Action List |  |  |  |  |  |
| 7 |  | Digital Signature Managed Object fault attempts and failure |  |  | Expanded to A and B below (A completed) |
|  | B | Addition of high level requirements to guidance | M. Bigelow | July 2000 |  |
| 23 |  | Work with AEEC on definition of how the initial installation and subsequent update of certificates (actually the private key) into the avionics will be done. | P Hennig M. Bigelow | July 2000 | To be proposed to AEEC User Forum (June in BRU) as work action. Subsequent email exchanges between P. Hennig and M. Bigelow resulted in agreement that it is premature to propose work action to AEEC. Proposed instead: - Develop a concepts paper in ATNP WG-B that addresses both the avionics impact and the sunset issue - Prepare presentation to the Datalink Users Forum (possibly in Bangkok 13-14 September) but not later than January/February 2001 in the USA. If industry is motivated to develop corresponding AEEC specifications, action would fall to the ATN Working Group under the Datalink Systems Subcommittee. |

| WG1 SG2 – Security Issues List |  |  |  |
| --- | --- | --- | --- |
| # | Issue | Comments | Status |
| 2 | The institutional issues related to CA and the nature of bilateral agreements that would be needed among the highest tier of CA. | Material is planned for: 1. Core and SV-1 SARPs 2. Concept of Operations 3. Global ATN Security Policy | Ongoing |
| 3 | The institutional issues that are related to the use of cryptography as these may impact the specific cryptographic algorithm selected for use by the ATN. | Maintain approach as use of cryptography only for authentication. Masoud transmitted request to all administrations to provide information on government restrictions on import/export of cryptography and indicated that earliest likely return would be December 1997. Responses received from five states | Ongoing. Changed at WG1/16 with introduction of encryption by IFALPA. – Post ATNP/3 |
| 8 | Initial load of certificate/key into avionics | Action to P. Hennig and M. Bigelow to work with AEEC – ACTION #23 | Ongoing Email exchanges between P. Hennig and M. Bigelow resulted in agreement that it is premature to propose work action to AEEC. Proposed instead: - Develop a concepts paper in ATNP WG-B that addresses both the avionics impact and the sunset issue - Prepare presentation to the Datalink Users Forum (possibly in Bangkok 13-14 September) but not later than January/February 2001 in the USA. If industry is motivated to develop corresponding AEEC specifications, action would fall to the ATN Working Group under the Datalink Systems Subcommittee. |
| 12 | TEMPEST Risk Analysis | WG1SG2 must determine if this is needed. Papers are solicited. | WP1405 presented. Agreement that something is needed. Evaluation needed of the applicability of FIPS 140-1 and possibility of establishment of ATN Common Criteria. |
| 15 | Use of separate keys for signing and encryption (key exchange) | Recommendation is that different keys be used for encryption from those used for signing. Consideration must be given to storage and complexity of resultant system. | Encryption is Post ATNP/3 |
| 21 | A standard notation should be adopted for security functions and it should be used consistently on all related ATN documents. The notations provided in WP1308 can be used as a starting point and should follow the ANSI 9.63 standard as the prime governing document. | The group agrees and this will be followed | In progress |
| 22 | A National Common Criteria (required security levels and performance requirements) should be specified in ATN sub-volume 8. [One option is to follow the US FIPS-140] |  | No input. |
| 25 | Security for GACS | GACS does not utilize CM and so is outside the approach specified for ATC applications | Initially planned as Post ATNP/3, Work has been done but is currently stuck on the issue of unambiguous identification. GACS uses PSAP and current Security Services uses AE-Title. |
| 26 | Security additions to Connectionless Transport | Connectionless was not considered during the initial evaluation of Security requirements; there has been discussion of making the necessary changes prior to ATNP/3 but this has not been resolved. | OPEN |
| 27 | Signal for Common Key vs. Separate Key | Current approach is a Boolean signal indicating that all applications (of one type) within a given CM Domain all share a common key pair or each has a different. | OPEN |
| 28 | Control (Management) of out of Domain aircraft | Must include capability to 'interact' with applications in other domains |  |
| 29 | Point Compression | Although no patent has been issued, there is the possibility that one will be. Support of point compression leads to a quandary given our current architecture. Not everyone will support point compression. How does a sender know when to send a compressed certificate with a compressed key? If a receiver doesn’t support point compression, how does he inform the sender to send a compressed certificate without a compressed key? Our current protocol for applications does not support this. Need to check on IDRP. | Current recommendation: Mandate compressed points and take steps to obtain a commitment from Certicom to make the technology available to all States on an equal basis in the event the patent is granted. This is based on the following position from ICAO: “ICAO CNS/ATM systems - Review of the Secretary General’s report on policy aspects in relation to SARPs based on patented technology AN-WP/7532 and C-WP/11327”. From these minutes it appears that, ICAO may develop provisions which require certain types of equipment that may have patent technology. In particular, a portion of this report reads, “...all technical experts, in working groups and panels, could conclude, within the framework of their discussions that, for the sake of safety, certain equipment should be used and in fact, its use should even be made mandatory. However, that equipment was from a technology which was protected by patents.” The report goes on to note that ICAO would try to obtain a commitment from the patent holders which ensures accessibility of all States (and their manufactures) to the patented technology. The report further reads, “Beyond the commitment to be obtained from the patent holder, the commercial negotiations would be made between the manufacturer and the patent holder.” |