Agenda Item 1 Organizational Matters

Working Group 1 Sub-Group 2 (Security) of the ATN Panel held their seventh meeting in Utrecht hosted by NLR.

1.1	The proposed agenda is Attachment 1.

1.2	The attendance list is Attachment 2.

1.3	The working paper list is Attachment 3.

Agenda Item 2 Review of Deliverable and Action Status

2.1	The ACTION list as reported in w1s2m6min was reviewed and updated.

2.1.1	Item 7 - Modified to divide between SARPs and guidance. Made 7A requirements assigned to R. Jones and 7B guidance assigned to M. Bigelow.

    - Item 16 - Version 2.1 SARPs for SV-1 accepted.

    - Item 19 - Concept of Operations now part of overall guidance material

    - Item 23 - Assigned due date of January 1998

    - Item 24 – Added during discussions or work session.

    - Item 25 – Added during discussions or work session.

    - Item 26 – Added during discussions or work session.

    - Item 27 – Added during discussions or work session.

2.2	The resulting list is Attachment 4 and is available on the CENA server as ACTION

Agenda Item 3 Review of Activity Status

  - The ACTIVITIES list, produced at the Rio meeting for use in coordination of other Working Group activities related to incorporation of Security, was reviewed and updated.

    - Added item 7 to produce System Management requirements related to Security.

  - The resulting list is Attachment 5 and is available on the CENA server as ACTIVITIES

Agenda Item 4 Review of Issues List

  - Issue 9 raised at meeting 6 (Annapolis) related to need by SG2 of WG3 for risk/threat analysis to determine exact nature of changes to application SARPs.

    - Discussion led to agreement that no new threats were known beyond those identified in the initial risk analysis documented in WG1 WP0610 and WP0611.

    - Action to M. Bigelow to prepare response to WG3SG2. Submitted WP1314 to WG3.

  - The resulting list is Attachment 6 and is available on the CENA server as ISSUES.

Agenda Item 5 Working Session

  - Review of Version 0.1 Guidance Material.

    - Considerable editorial and content review took place. Discussion related to structure relative to the CAMAL resulted in action to Masoud to provide the outline of the CAMAL by August 15 to allow restructuring and numbering according to the CAMAL.

    - Discussion relative to placement of definitions and referenced documents resulted in decision to develop in the document for now and move to CAMAL as part of final incoporation.

    - Other comments and changes proposed are to be handled by the individuals responsible for each section.

    - Plan to present to WG1 as draft 0.1, request input from all WG1 members and produce next version out of SG meeting 7 in Toulouse.

  - Discussion related to Security Management

    - R. Jones worked action to develop requirements for Security Management. He produced Version 2.1 of SV-1 to include these requirements. This was W1S2W706 within the subgroup and was submitted to WG1 as W1WP1210

Agenda Item 6 Other Business

No other business was proposed and the subgroup adjourned.

W1S2W701

Agenda

ATNP Working Group 1 Sub-Group 2 - Security

Seventh Meeting – June 22, 1998

Utrecht, Netherlands

- Organizational Matters

  - Review of Agenda

  - List of Attendees

  - Working Papers

- Review of Deliverable Status

- Review of Activities Status

- Review of Issues List Status

- Working Session

- Other Business

As this will be a one-day meeting, the main focus of the working session for this meeting will be the review of submitted draft Guidance Material and preparation of the WG1 report.

|  |  | Bigelow, Michael P |  | ARINC Fellow |  | MS4-213, 2551 Riva Road Annapolis, MD 21401 USA |  | (410) 266-4378 (410) 266-2820 |  | mpb@arinc.com |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Boogaard, Kors van den |  | IATA |  | 200 Place Victoria Montreal, Quebec Canada H4Z 1M1 |  | 1 514 874-0202 1-514-874-2661 |  | kors@iata.org |
|  |  | Camus Paul |  | Aérospatiale (Consultant) |  | 20 Chemin Laporte Toulouse 31300 Teuchos France |  | 33-5-61-309046 33-5-61-309033 |  | teuchos.mp@wanadoo.fr |
|  |  | Castro, Luiz |  | DEPV- Cecati |  | Aeroporto Santos Dumont 4 ANDAR- Rio de Janeiro Brazil |  | 55 21 2125584 55 21 2125692 |  |  |
|  |  | Dennis, Brian |  | UK NATS Ltd. |  | Spectrum House Gatwick Road Gatwick Airport South West Sussex RH6 0LG |  | 44-1293-576410 44-1293-576399 |  | dennisb@natsgcs.co.uk |
|  |  | Hennig, Paul |  | IATA/United Airlines |  | WHQKA 1200 Algonquin RD Elk Grove, IL 60007 USA |  | 847-700-4317 847-700-4477 |  | paulhennig@aol.com |
|  |  | Jones, Ron |  | FAA Data Link Product Team AND-720 |  | 800 Independence Ave SW Washington DC 20591 USA |  | (202) 493-4705 (202) 493-5022 |  | ronnie.jones@faa.dot.gov |
|  |  | Kraft, Tom |  | FAA Aircraft Certification Service ANM-114N |  | Northwest Mountain Region 1601 Lind Ave SW Renton, WA 98055-4056 USA |  | (425) 227-2129 (425) 227-1181 |  | tom.kraft@faa.dot.gov |
|  |  | Mittaux-Biron, Gérard |  | CENA |  | 7, avenue Edouard Belin BP 4005 31055 Toulouse Cedex FRANCE |  | 33-5-62-25-96-36 33-5-62-25-95-99 |  | Mittaux-Biron_Gerard@cena.dgac.fr |
|  |  | Nunes, Waldir |  | DEPV-BRAZIL |  | AEROPORTO Sanios Dumont-DEPV Rio de Janeiro, Brazil |  | 55 2 1 12122 5236 |  | Wnunes@openlink.com.br |
|  |  | Paydar, Masoud |  | ICAO |  | 999 University St Montreal PQ Canada H3C 5H7 |  | 524-954-8210 514-954-6759 |  |  |
|  | Rongthong, Somnuk |  | AEROTHAI |  | 102 Ngamduplee Tungmahamek, Sathorn Bangkok, Thailand |  | 66-2-2859246 66-2-2873131 |  | rongth@mozart.inet.co.th |  |
|  |  | Stewart, Dennis |  | ONS. |  | 5 Rutledge Ct. Sterling, VA 20165 USA |  | 1-703-975-6690 |  | dstewart@access.digex.net |
|  |  | Van Trees, Steve |  | FAA (USA) |  | FAA/AIR-130 800 Independence Ave, SW Washington, DC USA 20591-0004 |  | 202-267-9567 202-267-5340 |  | Stephen.Van.Trees@faa.dot.gov |

LIST OF WORKING PAPERS

ATNP WG1 SG2 Seventh Meeting – Utrecht, Netherlands 22 June 1998

| No | Agenda Item | Presenter | Title |
| --- | --- | --- | --- |
| WP7-1 | 1 | M. Bigelow | Agenda |
| WP7-2 | 1 | M. Bigelow | Draft Report WG1SG2 Meeting 6 |
| WP7-3 | 1 | M. Bigelow | Working Paper List |
| WP7-4 |  |  | Not Used |
| WP7-5 | 5 | M. Bigelow | Proposed Version 0.1 Draft ATN Security Guidance Material |
| WP7-6 | 5 | R. Jones | ATN Security Provisions Proposed SV-1 Version 0.3 Draft Text |

WG1 SG2 Action Item and Deliverables List

| # |  | Description | Assigned To | Due Date | Status |
| --- | --- | --- | --- | --- | --- |
| 1 |  | Draft Core SARPs | R. Jones |  | Complete |
| 2 |  | SV1 SARPs updates and additions for Certificate Authorities | M. Bigelow |  | Open |
| 3 |  | Draft Certification Practices Statement | M. Bigelow |  | Open |
| 4 |  | Questions and Issues for WG2 and WG3 (Flimsies 2-3 and 2-4) |  |  | Complete |
| 5 |  | Produce Concept of Operations | M. Bigelow | June 1998 (0.1) | Outline accepted |
| 6 |  | Annex 17 and Doc. 8973 recommendations | P. Bourdier & D Stewart |  | Tabled to follow AI 9 Work in progress under 20 |
| 7 |  | Digital Signature Managed Object fault attempts and failure |  |  | Expanded to A and B below |
|  | A | Addition of high level requirements to SARPs | R. Jones | September 1998 |  |
|  | B | Addition of high level requirements to guidance | M. Bigelow | September 1998 |  |
| 8 |  | Recommendations to RTCA 189/EUROCAE 53 on security in the initial ATN implementation | P. Hennig | June 1998 |  |
| 9 |  | Draft ATN Security Policy | P. Bourdier |  |  |
| 10 |  | Track SV work | M. Bigelow | Ongoing |  |
| 11 |  | Overall work plan of the subgroup | M. Bigelow | Oct. 1997 | C |
| 12 |  | Version 0.1 draft ATN system level security SARPs for Core/SV-1 at a level sufficiently complete for WG2 & WG3 to use as a basis to proceed with the development of the associated detailed SARPs | SG2 | WG1 Oct. 1997 | C – accepted as Version 1.0 |
| 13 |  | Version 0.1 draft GM | SG2 | WG1 Oct. 1997 | C – remained 0.1 |
| 14 |  | Version 1.x draft ATN security SARPs for Core and SV1 | SG2 | WG1 Feb. 1998 | C – Proposed as Version 1.2 in March meeting |
| 15 |  | Version 2.0 Proposed ATN security SARPs text for Core & SV1 | WG1 | March 1998 | C – Version 1.2 accepted and increments to 2.0 |
| 16 |  | Version 2.x Proposed ATN security SARPs text for Core & SV1 | SG2 | WG1 June 1998 | Version 2.1 submitted and accepted. |
| 17 |  | Version 0.y draft GM | SG2 | WG1 June 1998 | Future |
| 18 |  | Version 1.x Proposed ATN security GM |  | WG1 Sep. 1998 | Future |
| 19 |  | Concept of Operations |  | WG1 March 1998 | Now part of the overall Guidance Material and will be tracked with it |
| 20 |  | Updates to Annex 17 and Doc 8973 | P. Bourdier | WG1 June 1999 | Annex 17 updates and proposed Doc. 8973 under development. Flimsy to WG1 for Secretary to apprise other ICAO groups of ATNP activities related to security. |
| 21 |  | Copies of Doc 8973 to SG | M. Bigelow | March 31 |  |
| 22 |  | Copies of responses to state letter on cryptography import/export limitations | M. Bigelow | March 31 |  |
| 23 |  | Work with AEEC on definition of how the initial installation and subsequent update of certificates (actually the private key) into the avionics will be done. | P Hennig M. Bigelow | January 18, 1999 |  |
| 24 |  | Develop flimsy on need (or not) to conduct risk/threat analysis on individual application basis. | M. Bigelow | June 21 | Submitted to WG3 as WP13-14 |
| 25 |  | Outline of CAMAL | M. Paydar | August 15 |  |
| 26 |  | Addition of stricture against the use of encryption across administration boundaries | R. Jones | September 1998 |  |
| 27 |  | Pose question to WG1 on consolidation of security guidance into single section or distributed throughout CAMAL | M. Bigelow | June 23, 1998 |  |

Working Group Activities related to Incorporation of Security

| Item | WG | SubWG | Sub-Volume | Responsible | Activities | Due Date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | WG1 | SG2 | SV-1 | M. Bigelow | Track SV work | June 1999 |
| 2 | WG3 |  | SV-6 | T. Kerr | Coordination only |  |
| 3 | WG3 | SG3 | SV-4 | S. Van Trees (P) & Gerard Mittaux-Biron | WG3/SG3 is developing the Secure Dialogue Service (SDS). The DS currently offer a security requirements parameter, which maps to the authentication requirements field in ACSE. The SDS offers authentication of the dialogue and digital signature of the data of the dialogue. The SDS is based on GULS and X.509. | January 1999 |
| 4 | WG2 | None | SV-5 | Jim Moulton | WG2 is currently investigating the addition of Type 2 (strong) authentication for IDRP routing exchanges. For ground-ground exchanges, standard use of X.509 certificates is possible. For air-ground exchanges, a method of certificate use that does not require additional air-ground messages is anticipated. IDRP authentication first draft should be available by the Utrecht meeting. | June 1998 |
| 5 | WG3 |  | SV-7 | S. Van Trees & J. Moulton | ASN.1, X.509 Certificate, Cryptography Algorithm(s) | January 1999 |
| 6 | WG3 | SG1 | SV-3 | J.M. Vacher | Selection of MHS Security Elements of Service (through a Security Class of the SEC Optional Functional Group defined in ISO MHS ISPs). This selection needs to offer a suitable protection against identified threats to the AMHS. Possible use of X.509 in this context will be investigated. | September 1998 |
| 7 | WG1 | SG2 | SV-6 | M. Bigelow | Definition of requirements of Security Management | September 1998 |

WG1 SG2 – Security Issues List

| # | Issue | Comments | Status |
| --- | --- | --- | --- |
| 1 | The relationship between the Certification Authority (CA) hierarchies and the ATN addressing and ATN router hierarchies. | Current thinking is that there is no relationship necessary between the Certification Authority (CAs) hierarchies and the ATN addressing and ATN router hierarchies | Closed |
| 2 | The institutional issues related to CA and the nature of bilateral agreements that would be needed among the highest tier of CA. | Material is planned for: 1. Core and SV-1 SARPs 2. Concept of Operations 3. Global ATN Security Policy | Ongoing |
| 3 | The institutional issues that are related to the use of cryptography as these may impact the specific cryptographic algorithm selected for use by the ATN. | Maintain approach as use of cryptography only for authentication. Masoud transmitted request to all administrations to provide information on government restrictions on import/export of cryptography and indicated that earliest likely return would be December 1997. Responses received from five states | Ongoing |
| 4 | Transition issues (e.g., where some users support Package-1 with no support for security provisions while others support Package-2 of the ATN SARPs that includes security provisions) | Included in SARPs as requirement to maintain backward compatibility. | Closed |
| 5 | The interrelationship needed between the certificate authorities of the States and those of airlines, airspace users and service providers. | Proposed as set of CA certified to a common specification | Closed |
| 6 | Application of Security to ATSMHS | Input from WG3 needed; This item is being worked under ACTIVITIES #6 | Ongoing |
| 7 | Certificate assignment to Airman or Airframe | Current position of WG2 is that certificates for ATS should be on airframe basis. Included in SARPs as assignment to airframe. Remaining investigation on whether this should be at 24-bit id or application. | Resolved – with some ongoing |
| 8 | Initial load of certificate/key into avionics | Action to P. Hennig and M. Bigelow to work with AEEC – ACTION #23 | Ongoing |
| 9 | Need for risk/threat analysis to determine exact nature of changes to application SARPs | Action to M. Bigelow to respond to WG3 (SG2). WP1314 submitted to WG3 | Awaiting response from WG3 |