ATNP WG1

WP1209

AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL (ATNP)

WG1 – Systems planning and concept working group

23 - 24 June 1998

Utrecht, Netherlands

Agenda Item 8 – Sub Group Reports

Sub Group 2 Chairman Report

Presented by M. Bigelow

SUMMARY This paper outlines the progress made by SG2 since the 11th meeting of WG1.

# 1.	Introduction

The purpose of this working paper is to report to WG1 on the activities and results of the Security Subgroup (SG2) since the WG1/11 meeting held in Rio de Janeiro.

# 2.	Work Plan

2.1 The subgroup has held two meetings during this time.

2.2 The work plan proposed to WG1 at Langen consists of investigation of a number of issues associated with utilization of security services, conduct of several activities related to investigation of operational requirements and development of a number of specific products.

2.3 Progress has been made on all parts of the work plan with the specifics detailed in Section 3.

2.4 Updates have been made to the draft Core and SV-1 SARPs. While some of these updates were editorial there were additions made to include requirements for security management.

# 3.	Work progress

## 3.1	WG1 SG2 Issues

Specific issues being investigated and accounted for by SG2 include:

| # | Issue | Comments | Status |
| --- | --- | --- | --- |
| 1 | The relationship between the Certification Authority (CAs) hierarchies and the ATN addressing and ATN router hierarchies. | Current thinking is that there is no relationship necessary between the Certification Authority (CAs) hierarchies and the ATN addressing and ATN router hierarchies | Closed |
| 2 | The institutional issues related to CAs and the nature of bilateral agreements that would be needed among the highest tier of CAs. | Material is planned for: 1. Core and SV-1 SARPs 2. Concept of Operations 3. Global ATN Security Policy | Ongoing |
| 3 | The institutional issues that are related to the use of cryptography as these may impact the specific cryptographic algorithm selected for use by the ATN. | Maintain approach as use of cryptography only for authentication. Masoud transmitted request to all administrations to provide information on government restrictions on import/export of cryptography and indicated that earliest likely return would be December 1997. Responses received from five states | Ongoing |
| 4 | Transition issues (e.g., where some users support Package-1 with no support for security provisions while others support Package-2 of the ATN SARPs that includes security provisions) | Included in SARPs as requirement to maintain backward compatibility. | Closed |
| 5 | The interrelationship needed between the certificate authorities of the States and those of airlines, airspace users and service providers. | Proposed as set of CA certified to a common specification | Closed |
| 6 | Application of Security to ATSMHS | Input from WG3 needed | Ongoing |
| 7 | Airman vs. Airframe | Current position of WG2 is that certificates for ATS should be on airframe basis. Included in SARPs as assignment to airframe. Remaining investigation on whether this should be at 24-bit id or application. | Resolved – with some ongoing |
| 8 | Initial load of certificate/key into avionics | Action to P. Hennig and M. Bigelow to work with AEEC | Ongoing |

## 3.2

## WG1 SG2 Products

SG2 is developing the following products.

| Item | WG1/SG2 Products | Due Date(s) | Status |
| --- | --- | --- | --- |
| 1 | Overall work plan of the subgroup | Oct. 1997 | Unchanged (other than version numbering) from WG1/9 |
| 2 | Ver. 0.x draft ATN system level security SARPs for Core/SV-1 at a level sufficiently complete for WG2 & WG3 to use as a basis to proceed with the development of the associated detailed SARPs (Proposed to WG1 as Ver 1.0) | WG1 Oct. 1997 | Supplied to WG1/10 as WP10-18 and WP10-19 |
| 3 | Ver. 0.x draft GM | WG1 Oct 1997 | Supplied as WG1SG2WP3-7 |
| 4 | Ver. 1.x draft ATN security SARPs for Core and SV1 | WG1 March 1998 | Supplied as attachments to this report |
| 5 | Ver. 2.x Proposed ATN security SARPs text for Core & SV1 | WG1 June 1998 | Supplied as WP12-10 |
| 6 | Ver. 0.y draft GM | WG1 June 1998 | Provided working draft version 0.1 for comment. |
| 7 | Ver. 1.0 Proposed ATN security GM | WG1 Sept 1998 | Future |
| 8 | Concept of Operations | WG1 March 1998 | Not complete new due date June 1998. June 23, 1998 – Working as section 4 of guidance. Working draft 0.1 provided for comment. |
| 9 | Updates to Annex 17 and Doc 8973 | WG1 June 1999 | Annex 17 updates proposed, Doc 8973 under development. Flimsy to WG1 for Secretary to apprise other ICAO groups of ATNP activities related to security. |

## 3.3	WG1 SG2 Activities

Activities related to the products assigned to SG2 are defined in the following table.

| Item | Activity | Due Date(s) | Status |
| --- | --- | --- | --- |
| 1 | Coordinate with the ATNP WG2 and WG3 subgroups to solicit their comments on the WG1 documentation, from the WG1 July 1997 meeting, on the high-level ATN security strategy | July - Oct. 1997 | Closed |
| 2 | Hold subgroup meetings to prepare Ver 0.1 | Aug – Sep 1997 |  |
| 3 | Coordinate with WG2 and WG3 to insure consistency between the security provisions defined across the SARPs sub- volumes | on-going (each SG meeting) | Coordination has not been good and to correct the SG request time be given to this in the JWG. June 23, 1998 – Much better now. Generated a working document (included in section 3.3 and coordinated with each of the subgroups. |
| 4 | Provide subgroup status reports to WG1 | each WG1 meeting | Ongoing |
| 5 | Investigate Operational Requirements | Sept 1997 | Submitted flimsy from Langen to ADSP requesting confirmation of proposed Security Strategy. Response from Chris Dalton indicates earliest feed back will likely be after June 1998. Have received copies of IFALPA Position Statement; following up with Patrick Bourdier for additional input. June 23, 1998 – Partial response indicates that minimum required is masquerade, modification, replay, and denial of service, as proposed by ATNP. More promised |

## 1.1

## 3.4	Co-ordination Activities

Working Group Activities related to Incorporation of Security

| Item | WG | SubWG | Sub-Volume | Responsible | Activities | Due Date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | WG1 | SG2 | SV-1 | M. Bigelow | Track SV work | June 1999 |
| 2 | WG3 |  | SV-6 | T. Kerr | Coordination only |  |
| 3 | WG3 | SG3 | SV-4 | S. Van Trees (P) & Gerard Mittaux-Biron | WG3/SG3 is developing the Secure Dialogue Service (SDS). The DS currently offer a security requirements parameter, which maps to the authentication requirements field in ACSE. The SDS offers authentication of the dialogue and digital signature of the data of the dialogue. The SDS is based on GULS and X.509. | January 1999 |
| 4 | WG2 | None | SV-5 | Jim Moulton | WG2 is currently investigating the addition of Type 2 (strong) authentication for IDRP routing exchanges. For ground-ground exchanges, standard use of X.509 certificates is possible. For air-ground exchanges, a method of certificate use that does not require additional air-ground messages is anticipated. IDRP authentication first draft should be available by the Utrecht meeting. | June 1998 |
| 5 | WG3 |  | SV-7 | S. Van Trees & J. Moulton | ASN.1, X.509 Certificate, Cryptography Algorithm(s) | January 1999 |
| 6 | WG3 | SG1 | SV-3 | J.M. Vacher | Selection of MHS Security Elements of Service (through a Security Class of the SEC Optional Functional Group defined in ISO MHS ISPs). This selection needs to offer a suitable protection against identified threats to the AMHS. Possible use of X.509 in this context will be investigated. | September 1998 |
| 7 | WG1 | SG2 | SV-6 | M. Bigelow | Definition of requirements of Security Management | September 1998 |

# 4.	Recommendations

- The Working Group is invited to note WP12-10 as Version 2.1 draft SV-1 material for Doc 9705. The Working Group is requested to accept this as Version 3.0.

- The Working Group is requested to note WP12-12 as Version 0.1 of draft guidance material. This is the subgroup working draft and the working group is further requested to review and comment on this draft, realizing that some changes are in progress based on subgroup review.