# Agenda Item 1 Organizational Matters

Working Group 1 Sub-Group 2 (Security) of the ATN Panel held their twelfth meeting in Annapolis hosted by ARINC.

  - Introduction of members. The attendance list is Attachment 2.

  - Review of Agenda.

Remained as proposed. Order of papers 10, 7, 9, 8, 11, 12, and 05 (not later than Wed morning). The agenda is Attachment 1.

This was followed by a discussion of the flimsy sent to ADSP via Mike Asbury. After follow-up with other ADSP members it was determined that the flimsy had not been presented to ADSP. R. Jones indicated and intention to prepare a paper for submission by the US member.

  - The working paper list is Attachment 3.

  - Reviewed M11 report. Changes proposed to include reference to ONS validation of X.500, X.509. Accepted.

# Agenda Item 2 Review of  Status

## Deliverable and Action Status

The ACTION list as reported in w1s2m10min was reviewed and updated as follows.

### Item 2 – Added due date of May 99

### Item 3 – Added due date of May 99

### Item 6 – Added due date of September 99

### Item 7b – Changed due date to September 99

### Item 20 – Added note to due date that this could go to September 99 and added Note to Status for additional coordination with Masoud Paydar and the other ICAO offices

### Item 32 – New item for Validation Report with November 1999 due date.

The resulting list is in Attachment 4 and is available on the CENA server in the STATUS file.

## Activity Status

The ACTIVITIES list, produced at the Rio meeting for use in coordination of other Working Group activities related to incorporation of Security, was reviewed and updated.

### No updates were proposed.

The resulting list is in Attachment 4 and is available on the CENA server in the STATUS file.

## Issues Status

The ISSUES list was reviewed and updated.

### Issue 11 – Decision by the group that there is a hard requirement for the ground to be able to authenticate the aircraft. The reverse direction will be worked as an option. Ongoing work defining overall mechanism will consider developing a mechanism to support bi-directional AG IDRP.

### Issue 14 – Earlier discussion revealed that the flimsy sent to ADSP was not discussed. Ron noted a paper will be produced to advise ADSP on solution and request made to Mike Asbury to do early distribution.

### Issue 15 – Determination of correct

### Issue 16 – This was added during the working session based on information from Ian Valentine that the A/G groups are not implementing 5 levels of security but rather an all or nothing.

The resulting list is in Attachment 4 and is available on the CENA server in the STATUS file.

# Agenda Item 3 Working Session

## Algorithm Selection.

### WP1210 Security System Architecture and Algorithm Selection. Presented by Toli Georgeoulis – Allied Signal.

Discussion about speed of set-up; noted not changed from current (about 1 minute); K. Nguyen issue of Validation Pattern field; T. Georgoulis not used; T. McParland notes his scenarios use it on first exchange (Open PDU) then use it for MAC. This reduces chance of getting bad session key.

Open-PDU length discussion gives something greater than 900 octets. Agreed that the algorithm must be signaled. Discussion on PKI algorithm between RSA and EC. Agreed that issue is one of will RSA do the job (i.e. does it meet the criteria) and perhaps to view EC as a next generation.

Discussion on the generation of session keys by CM (Air or Ground) and subsequent distribution to applications.

Replay protection – time stamp off to precision and accuracy. WG3SG2 is working requirements for accuracy to ‘small number of seconds’. Time stamps do exist.

ACTION (tentative – to be revisited after Tom’s presentation): Toli and Tom evaluate risk of replay of authentication establishment.

### WP1207a Authentication Scenarios.

T. McParland introduces paper and summarizes the paper then covers IDRP in detail with differences noted as use of Validation Pattern field during initial exchanges for MD4 and generation of random number for replay protection. Discussion moves rather to mutual authentication. General agreement that there is additional overhead (database on board the aircraft and transfer of certificates) but that the focus of the group is requirements. Agree again that the requirement is for single entity authentication (ground focused i.e. the ground authenticates the aircraft) in routing and mutual in the upper layers.

Move to Upper Layers. T. McParland gives overview of dialogue establishment. Proffers the option for single-entity authentication for CM. Work through and agree that the correct way is mutual.

ACTION: Follow-on meeting to resolve differences and produce a single solution. (Planned for April 6 in Atlantic City)

### WP1209 A/G Application issues relating to security extensions.

IV presents.

Issues

- NDA – WG3SG2 desires to keep the applications unencumbered and leave complexity to CM. (Hold open for decision on single or multiple session keys)

- Multiplicity of scenarios – These need to be listed and decision has to be made on which (how many) will be allowed.

- Transition into discussion of update cycle. Re-iterate ARAC cycle is minimum. Use of this cycle is for coordination only.

- Ability to ‘turn’ security on/off – scope outside this group (flimsy out to ADSP). Finally goes to sunset date. How is this implemented? (Ron suggests that it depends on answers from questions deferred for later discussion)

### WP1214 – Recommendation to Use Only Symmetric Key Algorithms for Aircraft Communication

Symmetric only. Pros and Cons discussed. Generally agreed that the advantages of Public Key Infrastructure are considerable enough that we will continue working in that direction for at least the initial exchanges.

### WP1215 – Recommendation and Rationale for Encryption for Privacy versus Only Authentication

Discussion revolves around export difficulty. Pointed out by Patrick Boudier that the requirement was initially raised by IFALPA in the early going. When pushed he accepted to authentication as minimum. Group agreement to accept requirement from IFALPA for confidentiality and generate SV-1 and Core text for the OPTION to encrypt. K. Driscoll asks for GM and the group agrees to text to describe the reason for having the option.

### Return to discussion of single vs. multiple session keys (one for CM and all applications or for each individually). T. McParland leads. Issues:

- Where confidentiality has to be applied (on Logon_Resp or transfer to applications)

- Multiple Session keys (one per application vs. one per instance of application).

- Leaning toward public key per ground application

- Ron proposes that we accept approach that applications establish their own session keys and consider the alternative as something to be investigated for further enhancement. Considerable discussion then proposes not one session key don’t yet know what we are trying to authenticate

### WP1211 – Authentication Algorithm Analysis Report.

Updates include 2048 recommendation for RSA

### WP1212 – Response to Comments on Authentication Algorithm Analysis Report

Added material on comparison tables; explanations of selection basis; Added to modulus length recommendation on RSA to 2048; EC to 239; rough estimates of 11K and 2K 4 2-way authentication and 3 public keys sent up.

ACTION: clarify discussion on truncation and use of session keys

### Proposal for additional phone in meeting.

Drift off into all the issues and end up with action items to define scenarios (single CM with multiple applications, etc.) with the two different approaches applied. This material is to be presented to WG3SG3 in PA. Include introductory material. Needs to include performance in qualitative sense.

Approaches:

- CM does entity authentication and establishes a session key which is distributed to the applications

- CM does entity authentication then exchanges public keys. Each application uses its’ own public/private key pair to dynamically establish a session key with the peer application.

#### ACTION: Scenario development; Coordinate issue resolution to develop one approach to apply to scenarios. T. McParland and T. Georgoulis(Aloke Roy) to be completed by 4/9

ACTION: Aloke Roy issues questions and concerns associated with EC by end of next week.

## Review New Material for SV-8

Deferred until Scenarios developed and agreed.

## Coordination with other groups

### WP1216 – AMHS Security.

JMV prefers a pure asymmetric for AMHS and use of symmetric only if required for encryption. SG agrees with this approach and agrees that WG3SG1 should follow this approach. Subsequent discussion on advisability of pure applied to all G/G (AIDC, IDRP) results in agreement rather to limit this to AMHS. Remaining G/G will use the same as A/G (Hybrid of asymmetric for peer entity authentication and key agreement then symmetric for remaining exchanges).

.

### WP1205 – Security Management Aspect of ATN Systems Management.

Good overall some concerns raised with the detail provided and agreed that the summary would be softened regarding this as a statement of requirements.

## Annex 17 Doc 8973 Updates

### WP1217 – National ATN Security Program Doc 8973, Chapter 3 - Organization. Draft Text Version 0.1

Lots of discussion on target audience and move on to wordsmithing then to issue of cross certificate.  Issue resolution is mutual agreements. Group agreement on the framework; follow on work is to generate description of specific cross certification issues.

#### Recommendations

- Go ahead with this approach.

- Work program item for beyond ATNP/3.

ACTION – M. Bigelow Answer the question 'Does this need to be covered with Masoud?'

## Directory Service Support (time allowing)

No discussion took place. No work done. M. Bigelow will discuss with I. Valentine

## Review comments on Version 1.0 of Guidance Material (time allowing)

No discussion took place. Target is to have GM converted to WP and placed on the CENA server by Naples.

# Schedule of meetings

Meeting 13 – Naples, Italy. May 26 – 28, 1999

Meeting 14 – (tentative) July 13 – 15, 1999 Location: FAA Technical Center or Annapolis.

Meeting 14.5 (possible August 30 to be confirmed Meeting 13 in May).

Meeting 15 Spain, October 6-8, 1999

- Agenda Item 6 Other Business

Validation Meeting – Presentation of WP1213 and subsequent discussion.

I. Valentine proposes through e for SV-8 and g for dialogue (WG3SG3). P-P ‘stuff’ in WG2/WG3 and high level in WG1SG2. R. Jones asserts that SV-8 is top level document for security.

Plan needed for May to include flimsy to WG2/WG3.

I. Valentine to carry back request to EC to coordinate European response.

US will hold coordination meeting.

Returned to a review of scenarios developed as of Tuesday and went over with Gerard the following issues:

- Number of transformations in D-Start

- What are TVPs and how generated

- AppD-Start – Es-gnd(h(UD)),K) or Es-gnd(k)

During discussion IV noted that the A/G groups are not implementing for 5 levels of security rather it is all or nothing. This is added to Issue list for later discussion.

No other business was proposed and the subgroup adjourned.

Agenda

ATNP Working Group 1 Sub-Group 2 - Security

Twelfth Meeting – March 8 - 10, 1999

Annapolis, MD, USA

- Organizational Matters

  - Introduction of Attendees

  - Review of Agenda

  - Working Papers

  - Review of Draft Meeting Report

- Review of Status – Deliverables, Activities, Issues

- Working Session

  - Algorithm Studies

  - Review New Material for SV-8

  - Coordination with Other Groups

  - Annex 17 Doc 8973 Updates

  - Directory Service Support (time allowing)

  - Review comments on Version 1.0 of Guidance Material (time allowing)

- Meeting Schedule

- Other Business

| P | Name |  | Title/Organization |  | Address (City/Country/Zip) |  | Phone # Fax # |  | Email Address |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Bigelow, Michael P |  | ARINC Fellow |  | MS4-213, 2551 Riva Road Annapolis, MD 21401 USA |  | (410) 266-4378 (410) 266-2820 |  | mpb@arinc.com |
|  |  | Bourdier, Patrick |  | International Federation of Airline Pilots (IFALPA) |  | Interpilot House, Gogmore Lane Chertsey, Surrey KT16 9AP England |  | 44 1932 570920 33 3444 579411 |  | patrick_bourdier@compuserve.com |
|  |  | Driscoll, Kevin |  | Honeywell |  | Honeywell Technology Center MN65-2200 3660 Technology Drive Minneapolis, MN 55418 USA |  | 1 612 951 7263 1 612 951 7438 |  | driscoll@htc.honeywell.com |
|  |  | Georgoulis, Toli |  | AlliedSignal Inc. Adv. Systems Techn. Group |  | 9140 Old Annapolis Rd. Columbia, MD. 21045 |  | 410 964-4136 410 964-5064 |  | toli.georgoulis@alliedsignal.com |
|  |  | Johnson, David |  | Allied Signal |  | 9140 Old Annapolis Rd. Columbia, MD. 21045 |  | 1 410 964 4157 |  | David.Johnson@alliedsignal.com |
|  |  | Jones, Ron |  | FAA Data Link Product Team ASD-140 |  | 800 Independence Ave SW Washington DC 20591 USA |  | 1 202 358 5345 |  | ronnie.jones@faa.gov |
|  |  | Langford, Susan |  | Certicon |  | 298 South Sunnyvale Ave, Suite 211 Sunnyvale, CA 94086-6245 |  | 1 408 774 6209 |  | Susan.Langford@uptronics.com |
|  |  | Lenz, Jim |  | FAA ATNP Panel Nominee ATNSI/ACI Program Mgr |  | 800 Independence Ave SW Washington, DC 20591 |  | 1 202 267 8468 1 202 493 5022 |  | Jim.Lenz@faa.gov |
|  |  | Ma, Paul |  | NASA Ames Research Center |  | MS: 233-10 NASA Ames Moffett Field, CA 94035-1000 USA |  | 1 650 604 3586 1 650 604 6999 |  | Pma@mail.arc.nasa.gov |
|  |  | McParland, Tom |  | BCI/FAA |  | William J. Hughes FAA Technical Center ACT-350 Atlantic City Airport Atlantic City, NJ 08405 |  | 1 609 485 5929 1 609 485 5630 |  | Mcparlat@admin.tc.faa.gov |
|  |  | Mittaux-Biron, Gérard |  | CENA |  | 7, avenue Edouard Belin BP 4005 31055 Toulouse Cedex FRANCE |  | 33-5-62-25-96-36 33-5-62-25-95-99 |  | Mittaux-Biron_Gerard@cena.dgac.fr |
|  |  | Murad, Richard D. |  | TRW |  | One Federal Systems Park Drive Fairfax, VA USA |  | (202) 651 2282 (202) 484 4460 |  | Richard.murad@trw.com |
|  |  | Nguyen, Ketan |  | Honeywell |  | Honeywell, Air Transport System 2111 N. 19th Ave. Phoenix, AZ 85027 |  | 602-436-2496 602-436-2496 |  | Ketan.Nguyen@CAS.honeywell.com |
|  |  | Patel, Vidyut |  | FAA FAA Technical Center ATN & INFOSEC Technical Lead |  | William J. Hughes FAA Technical Center ACT-350 Atlantic City Airport Atlantic City, NJ 08405 |  | 1 609 485 5046 1 609 485 5630 |  | Vidyut.Patel@faa.gov |
|  |  | Pescatore, John |  | Entrust |  | Entrust Technologies PO Box 457 Ashton, MD 20861-457 |  | 1 301 421 4055 1 301 421 4052 |  | John.pescatore@entrust.com |
|  |  | Ramsey, Bernard |  | FAA ATN/CPDLC Security Manager Security Outcome Lead for AND |  | 800 Independence Ave SW Washington, DC 20591 |  | 1 202 267 8779 |  | Bernard.Ramsey@faa.gov |
|  |  | Roy, Aloke |  | SAR Tech, Inc |  | 401 Bostwick Lane |  | 1 301 527 9004 |  | Aloke.Roy@gte.net |
|  |  | Sayadian, Leon |  | FAA/ASD-120 |  | 800 Independence Ave. SW, Washington D.C. 20591 USA |  | 001-202-358-5316 001-202-358-5417 |  | leon.sayadian@faa.dot.gov |
|  |  | Simpkins, Jim |  | BCI/FAA |  | 901 Route 168 Suite 108A 'Turnersville, NJ 08012 |  | 1 609 228 5757 1 609 228 5756 |  | Jim.CTR.Simpkins@faa.gov |
|  |  | Stewart, Dennis |  | ONS. |  | 5 Rutledge Ct. Sterling, VA 20165 USA |  | 1-703-975-6690 |  | Dennis.Stewart@DKCS.com |
|  |  | Tran, Son |  | FAA |  | FAA/AND-370 800 Independence Ave, SW Washington, DC USA 20591 |  | 1 202 493 4713 |  | Son.Tran@faa.gov |
|  |  | Valentine, Ian |  | Eurocontrol/ECSoft |  | ECSoft, Centennial Court Easthamstead Road Brachnell Berkshire UK RG12 1YQ |  | 44 1344 867199 44 1344 868442 |  | Ian.valentine@ecsoft.co.uk |
|  |  | Van Trees, Steve |  | FAA (USA) |  | FAA/AIR-130 800 Independence Ave, SW Washington, DC USA 20591-0004 |  | 202-267-9567 202-267-5340 |  | Stephen.Van.Trees@faa.dot.gov |
|  |  | Wang, John |  | NASA Ames Research Center |  | MS: 233-10 NASA Ames Moffett Field, CA 94035-1000 USA |  | 1 650 604 5525 1 650 604 6999 |  | Jwang@mail.arc.nasa.gov |
|  |  | Zhou, Jeff |  | Allied Signal |  | 9140 Old Annapolis Rd. Columbia, MD. 21045 |  | 1 410 964 4086 |  | Jeff.Zhou@alliedsignal.com |

ATNP WG1 SG2 Twelfth Meeting

Annapolis, Maryland, USA

8-10, March 1999

| No | Agenda Item | Presenter | Title |
| --- | --- | --- | --- |
| WP1201 | 1.2 | M. Bigelow | Agenda (Version a) |
| WP1202 | 1.4 | M. Bigelow | Draft Report WG1SG2 Meeting 11 |
| WP1203 | 1.3 | M. Bigelow | Working Paper List |
| WP1204 | 2 | M. Bigelow | Status Files |
| WP1205 | 3.3 | K. Nguyen | Security Management Aspect of ATN Systems Management |
| WP1206 | 4 | M. Bigelow | Meeting Schedule |
| WP1207 | 3.1 | T. McParland | Authentication Scenarios |
| WP1208 | 3.2 | T. McParland | ATN Security Provisions Doc. 9705, Sub-Volume VIII - Version 1.1 Draft Text |
| WP1209 | 3.3 | I. Valentine | A/G Applications issues relating to security extensions |
| WP1210 | 3.1 | A. Roy | Security System Architecture and Algorithm Selection |
| WP1211 | 3.1 | Entrust | Authentication Algorithm Analysis Report |
| WP1212 | 3.1 | Entrust | Response to Comments on Authentication Algorithm Analysis Report |
| WP1213 |  | M. Bigelow | Draft Validation Plan |
| WP1214 | 3.1 | K. Driscoll | Recommendation to Use Only Symmetric Key Algorithms for Aircraft Communication |
| WP1215 | 3.1 | K. Driscoll | Recommendation and Rationale for Encryption for Privacy versus Only Authentication |
| WP1216 | 3.1 (3.3) | J. M. Vacher | ## AMHS security |
| WP1217 | 3.4 | P. Boudier D. Stewart | National ATN Security Program Doc 8973, Chapter 3 - Organization. Draft Text Version 0.1 |

| WG1SG2 Deliverable and Action List |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # |  | Description | Assigned To | Due Date | Status |
| 1 |  | Draft Core SARPs | R. Jones |  | Complete |
| 2 |  | SV1 SARPs updates and additions for Certificate Authorities | M. Bigelow | May 1999 | Open |
| 3 |  | Draft Certification Practices Statement | M. Bigelow | May 1999 | Open |
| 4 |  | Questions and Issues for WG2 and WG3 (Flimsies 2-3 and 2-4) |  |  | Complete |
| 5 |  | Produce Concept of Operations | M. Bigelow | June 1998 (0.1) | Outline accepted. Additional work to be tracked under 19, 17, and 18 |
| 6 |  | Annex 17 and Doc. 8973 recommendations | P. Bourdier & D Stewart | September 1999 | Tabled to follow AI 9 Work in progress under 20 |
| 7 |  | Digital Signature Managed Object fault attempts and failure |  |  | Expanded to A and B below |
|  | A | Addition of high level requirements to SARPs | R. Jones | September 1998 | Included - Closed |
|  | B | Addition of high level requirements to guidance | M. Bigelow | September 1999 |  |
| 8 |  | Recommendations to RTCA 189/EUROCAE 53 on security in the initial ATN implementation | P. Hennig | June 1998 | Deleted as not applicable. |
| 9 |  | Draft ATN Security Policy | P. Bourdier |  |  |
| 10 |  | Track SV work | M. Bigelow | Ongoing | Being tracked through ACTIVITIES file |
| 11 |  | Overall work plan of the subgroup | M. Bigelow | Oct. 1997 | Complete |
| 12 |  | Version 0.1 draft ATN system level security SARPs for Core/SV-1 at a level sufficiently complete for WG2 & WG3 to use as a basis to proceed with the development of the associated detailed SARPs | SG2 | WG1 Oct. 1997 | Complete – accepted as Version 1.0 |
| 13 |  | Version 0.1 draft GM | SG2 | WG1 Oct. 1997 | Complete – remained 0.1 |
| 14 |  | Version 1.x draft ATN security SARPs for Core and SV1 | SG2 | WG1 Feb. 1998 | Complete – Proposed as Version 1.2 in March meeting |
| 15 |  | Version 2.0 Proposed ATN security SARPs text for Core & SV1 | WG1 | March 1998 | Complete – Version 1.2 accepted and increments to 2.0 |
| 16 |  | Version 2.x Proposed ATN security SARPs text for Core & SV1 | SG2 | WG1 June 1998 | Complete – Version 2.1 submitted and accepted. |
| 17 |  | Version 0.y draft GM | SG2 | WG1 June 1998 | Complete – Proposed and accepted. |
| 18 |  | Version 1.x Proposed ATN security GM |  | WG1 Sep. 1998 | Complete – Proposed and accepted. |
| 19 |  | Concept of Operations |  | WG1 March 1998 | Complete – Now part of the overall Guidance Material and will be tracked with it |
| 20 |  | Updates to Annex 17 and Doc 8973 | P. Bourdier | WG1 September 1999 | Working – Annex 17 updates proposed Doc. 8973 under development. Flimsy to WG1 for Secretary to apprise other ICAO groups of ATNP activities related to security. Papers submitted to M11 Preliminary updates to 8973, additional work on Annex 17 and first cut at organizational structure. Additional coordination is needed with Masoud and the ICAO Security office during the September – December time frame to make them aware of the proposed ATN SARPs relative to security |
| 21 |  | Copies of Doc 8973 to SG | M. Bigelow | March 31 | Complete – Not distributed due to limitations in the document. Made available for review at each meeting. Separate copies available on request. |
| 22 |  | Copies of responses to state letter on cryptography import/export limitations | M. Bigelow | March 31 | Complete – Distributed at BOD as WP911. |
| 23 |  | Work with AEEC on definition of how the initial installation and subsequent update of certificates (actually the private key) into the avionics will be done. | P Hennig M. Bigelow | January 18, 1999 |  |
| 24 |  | Develop flimsy on need (or not) to conduct risk/threat analysis on individual application basis. | M. Bigelow | June 21 | Submitted to WG3 as WP13-14. |
| 25 |  | Outline of CAMAL | M. Paydar | August 15 January 99 | Partial – response came in too late for meeting 8 coordinated at meeting 9 with distribution as w1s2w908. Masoud agreed to provide outline of the other two parts (III and IV). Complete – CAMAL delivered to SVT and available from same. |
| 26 |  | Addition of stricture against the use of encryption across administration boundaries | R. Jones | September 1998 | Complete - BOD |
| 27 |  | Pose question to WG1 on consolidation of security guidance into single section or distributed throughout CAMAL | M. Bigelow | June 23, 1998 | Answer at Utrecht was this likely will need to be handled with a mix of the two approaches. There is a section planned for Security but material will need to be in each of the other SV as well |
| 28 |  | Check with JSG on CONOP for input to W1S2 Meeting 10 | M. Bigelow | December 1998 | Complete – Placed on the server at HNL and will be updated on the CENA server |
| 29 |  | Validation Plan | M. Bigelow | May 1999 |  |
| 30 |  | Version y.x Proposed Final ATN Security SARPs text for Core, SV1, & SV8 | SG2 | September 1999 |  |
| 31 |  | Version y.x Proposed Final ATN Security GM | SG2 | December 1999 |  |
| 32 |  | Validation Report | WG1SG2 | November 1999 |  |

| Working Group Activities related to Incorporation of Security |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item | WG | SWG | Sub-Volume | Responsible | Activities | Due Date | Status |
| 1 | WG1 | SG2 | SV-1 | M. Bigelow | Track SV work | June 1999 |  |
| 2 | WG3 |  | SV-6 | T. Kerr | Coordination only |  |  |
| 3 | WG3 | SG3 | SV-4 | S. Van Trees & Gerard Mittaux-Biron | WG3/SG3 is developing the Secure Dialogue Service (SDS). The DS currently offer a security requirements parameter, which maps to the authentication requirements field in ACSE. The SDS offers authentication of the dialogue and digital signature of the data of the dialogue. The SDS is based on GULS and X.509. | January 1999 | W3WP1424 (w1s2w912) input to Bordeaux. The SG will review the paper in detail and comments will be covered at meeting 10 in Phoenix. |
| 4 | WG2 | None | SV-5 | Jim Moulton | WG2 is currently investigating the addition of Type 2 (strong) authentication for IDRP routing exchanges. For ground-ground exchanges, standard use of X.509 certificates is possible. For air-ground exchanges, a method of certificate use that does not require additional air-ground messages is anticipated. IDRP authentication first draft should be available by the Utrecht meeting. | June 1998 | Target draft SARPs January 1999 Question raised – will any A/G router NOT support logon unless there is GG connectivity available |
| 5 | WG3 | SG3 | SV-7 | S. Van Trees & J. Moulton | ASN.1, X.509 Certificate, Cryptography Algorithm(s) | January 1999 | Algorithm investigation and selection moved to WG1SG2 X.509 profile in progress |
| 6 | WG3 | SG1 | SV-3 | J.M. Vacher | Selection of MHS Security Elements of Service (through a Security Class of the SEC Optional Functional Group defined in ISO MHS ISPs). This selection needs to offer a suitable protection against identified threats to the AMHS. Possible use of X.509 in this context will be investigated. | September 1998 | w1s2w910 – AMHS Security operation using Security Class 0. Based on paper presented to WG3 (WP225) Presented by Jean-Marc Vacher SG will review the paper in detail and prepare comments for Meeting 10 |
| 7 | WG1 | SG2 | SV-6 | K. Nguyen | Definition of requirements of Security Management | September 1998 | Will produce for May 1999 |
| 8 | WG1 | SG2 | SV-8 | M. Bigelow | Definition of security algorithm | January 1999 | Work in progress. SME have recommended a hybrid system so this investigation has expanded to selection of algorithms for both asymmetric and symmetric. |

| WG1 SG2 – Security Issues List |  |  |  |
| --- | --- | --- | --- |
| # | Issue | Comments | Status |
| 1 | The relationship between the Certification Authority (CA) hierarchies and the ATN addressing and ATN router hierarchies. | Current thinking is that there is no relationship necessary between the Certification Authority (CAs) hierarchies and the ATN addressing and ATN router hierarchies | Closed |
| 2 | The institutional issues related to CA and the nature of bilateral agreements that would be needed among the highest tier of CA. | Material is planned for: 1. Core and SV-1 SARPs 2. Concept of Operations 3. Global ATN Security Policy | Ongoing |
| 3 | The institutional issues that are related to the use of cryptography as these may impact the specific cryptographic algorithm selected for use by the ATN. | Maintain approach as use of cryptography only for authentication. Masoud transmitted request to all administrations to provide information on government restrictions on import/export of cryptography and indicated that earliest likely return would be December 1997. Responses received from five states | Ongoing |
| 4 | Transition issues (e.g., where some users support Package-1 with no support for security provisions while others support Package-2 of the ATN SARPs that includes security provisions) | Included in SARPs as requirement to maintain backward compatibility. | Closed |
| 5 | The interrelationship needed between the certificate authorities of the States and those of airlines, airspace users and service providers. | Proposed as set of CA certified to a common specification | Closed |
| 6 | Application of Security to ATSMHS | Input from WG3 needed; This item is being worked under ACTIVITIES #6 | Ongoing |
| 7 | Certificate assignment to Airman or Airframe | Current position of WG2 is that certificates for ATS should be on airframe basis. Included in SARPs as assignment to airframe. Remaining investigation on whether this should be at 24-bit id or application. | Resolved – with some ongoing |
| 8 | Initial load of certificate/key into avionics | Action to P. Hennig and M. Bigelow to work with AEEC – ACTION #23 | Ongoing |
| 9 | Need for risk/threat analysis to determine exact nature of changes to application SARPs | Action to M. Bigelow to respond to WG3 (SG2). | WP1314 submitted to WG3. Awaiting response. |
| 10 | Rule(s) for operation in case of revoked or expired certificate. | Corollaries to this rule are operation during system failure. A possible approach to coverage of this issue was proposed in the form of consideration of a backup certificate |  |
| 11 | Bi-directional AG IDRP authentication | Papers are solicited. WG1SG2 will determine if this is a requirement and if so will refer to WG2 for specifics on an appropriate mechanism. | Papers reviewed in M11. Resolution that a hard requirement exists for the ground to be able to authenticate the aircraft. The reverse direction will be worked as an option. Ongoing work defining overall mechanism will consider developing a mechanism to support bi-directional AG IDRP. |
| 12 | TEMPEST Risk Analysis | WG1SG2 must determine if this is needed. Papers are solicited. |  |
| 13 | Random number generation | Ensure (how?) that key generation methods that require random numbers produce real randomness rather than pseudo. |  |
| 14 | Action on authentication failure | Sent flimsy to ADSP |  |
| 15 | Use of separate keys for signing and encryption (key exchange) | Recommendation is that different keys be used for encryption from those used for signing. Consideration must be given to storage and complexity of resultant system. |  |
| 16 | Implementation of levels of security by applications | Ian Valentine noted at Meeting 12 that the implementations by the A/G applications groups is on an all or nothing basis rather than rather than selection of a level. |  |