Agenda Item 1 Organizational Matters

Working Group 1 Sub-Group 2 (Security) of the ATN Panel held their fourth meeting in London, UK hosted by UK/NATS.

1.1	The proposed agenda is Attachment 1.

1.2	The attendance list is Attachment 2.

1.3	The working paper list is WP4 –3. All working papers are available on the CENA server.

Agenda Item 2 Review of Deliverable Status

During the review of deliverable status the group decided to consolidate the action and deliverable status lists to a single list and also to track actions by other groups and subgroups on sub-volume updates. The resulting list is attached to this report and will appear on the CENA server under the WG1 SG2 directory as ACTION.

The working paper WP4-5 “Applicability of ICAO Annex 17 and ICAO Doc 8973 to a high level framework for ATN security policies” submitted by Patrick Bourdier was reviewed by the group. The agreement of the group is that Patrick and Dennis will use this as the basis for development of a paper on the overall ICAO security framework and recommendations for work on additions to Annex 17 and Doc 8973 as well as additions to Core, SV-1 and guidance.

Agenda Item 3 Review Activites Status

Hard copy of applicable European cryptography import and export policy was submitted by Martin Adnams. This material will be copied and provided to the SG2 meeting in Rio for consideration. WP4-6 was submitted by Gerard addressing the French policy on cryptography import and export this paper is on the server and should be reviewed for diuscussion in Rio.

Agenda Item 4 Review of Issues List

This list will be continued as a separate list and appears on the CENA server under the WG1 SG2 directory as ISSUES.

Agenda Item 5 Working Session

All particpants worked on assignments for the remainder of the meeting.

Agenda Item 6 Other Business

No other business was proposed and the subgroup adjourned.

ATNP/WG1/SG2

WP/4-1

Agenda

ATNP Working Group 1 Sub-Group 2 - Security

Fourth Meeting – February 18, 1998

London

1.	Organizational Matters

1.1.	Review of Agenda

1.2.	List of Attendees

1.3.	Working Papers

2.	Review of Deliverable Status

3.	Review of Activities Status

4.	Review of Issues List Status

5.	Working Session

6.	Other Business

WG1/SG2 Deliverables

| Item | Products | Due Date(s) |
| --- | --- | --- |
| 1 | Overall work plan of the subgroup | Oct. 1997 |
| 2 | Ver. 0.1 draft ATN system level security SARPs for Core/SV-1 at a level sufficiently complete for WG2 & WG3 to use as a basis to proceed with the development of the associated detailed SARPs | WG1 Oct. 1997 |
| 3 | Ver. 0.1 draft GM | WG1 Oct. 1997 |
| 4 | Ver. 0.2 draft ATN security SARPs for Core and SV1 | WG1 Feb. 1998 |
| 5 | Ver. 1.0 Proposed ATN security SARPs text for Core & SV1 | WG1 June 1998 |
| 6 | Ver. 0.2 draft GM | WG1 June 1998 |
| 7 | Ver. 1.0 Proposed ATN security GM | WG1 Sep. 1998 |
| 8 | Concept of Operations - Draft | WG1 Feb. 1998 |
| 9 | Concept of Operations - Final | WG1 June 1998 |

WG1 SG2 ACTION ITEM LIST

| # | Description | Assigned To | Status |
| --- | --- | --- | --- |
| 1 | Draft Core SARPs | R. Jones | Complete |
| 2 | SV1 SARPs updates and additions for Certificate Authorities | M. Bigelow | Open |
| 3 | Draft Certification Practices Statement | M. Bigelow | Open |
| 4 | Questions and Issues for WG2 and WG3 (Flimsies 2-3 and 2-4) |  | Complete |
| 5 | Produce Concept of Operations | M. Bigelow |  |
| 6 | WP on Annex 17 and Doc 8973 applicability | P. Bourdier |  |
| 7 |  |  |  |
| 8 |  |  |  |

|  | Bigelow, Michael P | ARINC Fellow | MS4-213, 2551 Riva Road Annapolis, MD 21401 USA | (410) 266-4378 (410) 266- 2820 | mpb@arinc.com |
| --- | --- | --- | --- | --- | --- |
|  | Bourdier, Patrick | International Federation of Airline Pilots (IFALPA) | Interpilot House, Gogmore Lane Chertsey, Surrey KT16 9AP England | 44 1932 570920 | patrick_bourdier@compuserve.com |
|  | Hennig, Paul | IATA/United Airlines | WHQKA 1200 Algonquin RD Elk Grove, IL 60007 USA | 847-700-4317 847-700-4477 | paulhennig@aol.com |
|  | Jones, Ron | FAA Data Link Product Team AND-720 | 800 Independence Ave SW Washington DC 20591 USA | (202) 358-5030 (202) 358-5092 | ronnie.jones@faa.dot.gov |
|  | Mittaux-Biron, Gérard | CENA | 7, avenue Edouard Belin BP 4005 31055 Toulouse Cedex FRANCE | 33-5-62-25-96-36 33-5-62-25-95-99 | Mittaux-Biron_Gerard@cena.dgac.fr |
|  | Stewart, Dennis | ONS. | 5 Rutledge Ct. Sterling, VA 20165 USA | 1-703-975-6690 | dstewart@access.digex.net |
|  | Cardwell, Dennis | NATS | Spectrum House Gatwick Road Gatwick Airport South West Sussex RH6 0LG | 44-0-1293-576401 44-0-1293-576399 | cardwellb@natsgcs.co.uk |
|  | Fleming, Paul | UK – CAA SRG | Aviation House Gatwick Airport South West Sussex RH6 0YR | 44-0-1293-573575 | paul.fleming@srg.caa.co.uk |

WG1 SG2 Action Item and Deliverables List

| # |  | Description | Assigned To | Due Date | Status |
| --- | --- | --- | --- | --- | --- |
| 1 |  | Draft Core SARPs | R. Jones |  | Complete |
| 2 |  | SV1 SARPs updates and additions for Certificate Authorities | M. Bigelow |  | Open |
| 3 |  | Draft Certification Practices Statement | M. Bigelow |  | Open |
| 4 |  | Questions and Issues for WG2 and WG3 (Flimsies 2-3 and 2-4) |  |  | Complete |
| 5 |  | Produce Concept of Operations | M. Bigelow |  |  |
| 6 |  | Annex 17 and Doc 8973 recommendations | P. Bourdier & D Stewart |  | Tabled to follow AI 9 |
| 7 |  | Digtal Signature Managed Object fault attempts and failure | P. Hennig |  |  |
| 8 |  | Recommendations to RTCA 189/EUROCAE 53 on security in the initial ATN implementation | P. Hennig |  |  |
| 9 |  | Draft ATN Security Policy | P. Bourdier |  |  |
| 10 |  | Track SV work | M. Bigelow |  |  |
|  | 10.1 | SV-2 | Application Editors |  |  |
|  | 10.2 | SV-3 | Application Editors |  |  |
|  | 10.3 | SV-4 |  |  |  |
|  | 10.4 | SV-5 |  |  |  |
|  | 10.5 | SV-7 | S. Van Trrees & J. Molton |  |  |
| 11 |  | Overall work plan of the subgroup | M. Bigelow | Oct. 1997 | C |
| 12 |  | Ver. 0.1 draft ATN system level security SARPs for Core/SV-1 at a level sufficiently complete for WG2 & WG3 to use as a basis to proceed with the development of the associated detailed SARPs | All | WG1 Oct. 1997 | C |
| 13 |  | Ver. 0.1 draft GM |  | WG1 Oct. 1997 |  |
| 14 |  | Ver. 0.2 draft ATN security SARPs for Core and SV1 |  | WG1 Feb. 1998 |  |
| 15 |  | Ver. 1.0 Proposed ATN security SARPs text for Core & SV1 |  | WG1 June 1998 |  |
| 16 |  | Ver. 0.2 draft GM |  | WG1 June 1998 |  |