## Slide 1: The Link2000+ Programme
EUROCONTROL
Martin Adnams
(martin.adnams@eurocontrol.be)
Danny Van Roosbroek
(danny.van-roosbroek@eurocontrol.be)

## Slide 2: LINK2000+ Implementation Program

## Slide 3: Background (1)
Operational Requirements for Data Link are stabilising (ADSP, ODT/ODIAC)
Use of Data Link for AOC is increasing
ATM 2000+: most important enabler is data-link
Eurocontrol Communication strategy: Mobile data link from 2003 onwards
Airline investment in data link technology
Opportunities for implementation, AOC developments

## Slide 4: Background (2)
Validated ATN Standards have been published
PETAL IIe as Bootstrap for early implementation (En-route CPDLC with commercial aircraft)
ATN Infrastructure is real and works, pre-operational systems from EOLIA/ProATN
Operational ATN Systems from ATNSI/ACI
FAA has decided to implement datalink services based on ATN (JRC 30/10)

## Slide 5: LINK2000+ Context
Time
Towards
Implementation
Standardisation
Validation
Trials
Standards validated
Pre-operational
Phase Completed
First phase European
Implementation
Completed
Towards Full Regional
Implementation
1996
Pre-operational
Developments
and evaluations
PETAL II
ATIF/PROATN
EURO VDL
EOLIA
2000
2005
2007
First Phase
European Implementation
and Operation
LINK2000+

## Slide 6: LINK2000+ Planning
Define and justify programme
  completed mid 1999
Involve interested stakeholders in definition and justification process
  from end 1998
Get formal approval and programme commitment from all parties involved
  end 1999
Proposal for Air Navigation Plan Amendments to EANPG
  end 1999

## Slide 7: LINK2000+ Headlines
Implementation to 2007
  Services ATM and AOC
Geographical Area
  European Core to Start
  Strong link to US Region
Involvement
  all stakeholders (Airlines, ATSOs, Service providers etc.)

## Slide 8: Link 2000 + Program Contents
Business Case
Operational scenario including as main elements the operational concept
Datalink service definition and timeframe
Communications infrastructure and systems (Airline, ATSO, ISP)
Administrative structures and procedures
Program Management Plan
Validation and Certification Planning

## Slide 9: Baselines for Implementation
Procedures / Operational Requirements
End - to -End Specs for ATS Services
ATC Comms Infrastructure : ATN SARPS 9705
AOC Comms Infrastructure : AEEC ATN-1
Co-ordination between baselines + freezing point

## Slide 10: Programs and Baselines
Baseline One
ICAO Doc 9705 (ATN) RTCA/Eurocae 1
P-II Spec’s v.3
PETAL-II extension
FAA Builds 1 & 1A
Baseline Two
ICAO Doc 9705 (ATN) RTCA/Eurocae 2
Link2000+ Spec’s
Link2000+
FAA Build 2

## Slide 11: Baseline Development (1)
RTCA
EUROCAE
RTCA
EUROCAE
PIT
B2T
PROPOSED
BASELINES
Baseline
2
Baseline
1
REGIONAL
IMPLEMENT
LINK2000+
Requirements
ODIAC
ADSP
INTERNATIONAL
BASELINES
FAA Program
REQUIRE
DEVELOP
baseline
ENDORSE
IMPLEMENT

## Slide 12: Baseline Development (2)
Baseline 2 Development Team (B2T) start 1Q 99 “on the back” of the PII Team
European LINK2000+ programme developed in parallel with Airline Chair, Eurocontrol and Member States
LINK2000+ approved 4Q 99 and takes Baseline 1 and Baseline 2 as input for European Implementation

## Slide 13: Baseline Development (3)
B2T follows same philosophy as PIIe i.e. Develop the End to End Specs (Baseline 2) and inject into International Group recognised by CERT authorities
Nominated International group is RTCA/EUROCAE
Group exists and is recognised by CERT authority
Is already doing such work for FANS and PIIe is planned