ATNP Working Group 2 Meeting

Munich, Germany

24 - 28 June 1996

Approach to further development of Sub-Volume 5 Guidance Material

by S. Cosgrove and

C. Pellegrino

SUMMARY

This working paper has the update future workplan for WG2 to develop the guidance material of Sub-Volume 5 and to publish it.

WORKPLAN

- The timeline focuses on:

- the core part guidance material will be the only submission to ATNP/2 as green pages;

- Sub-Volume 5 Guidance Material will be published as an ICAO Manual; and

- version 2.0 will be attached to the ATNP/2 report.

- The Editor will incorporate new working papers for version 1.3 of GM:

- WP 235 - Section 4,

- WP 290 - Section 8.4,

- WP 295 - Section 4,

- WP 320 - Section 3.2.3, and

- WP 322 - Section 8.3.

- The drafting group terms of reference are:

- review the version 1.4 of the Guidance Material;

- add and review the material received from action items; and

- create version 1.5 to be commented on by WG2.

- The drafting group meeting will be host by UK (confirmation is needed).

- Dates : 2 - 9 September,

- Local :

Munich WG2 meeting

24-28 June 1996

Drafting Group meeting

2 - 9 September1996

Validation (WG2 &3) meeting

7-15 October 1996

ATNP/2

5-15 November 1996

15 July 1996

Version 1.3

19 August 1996

Comments

26 August 1996

Version

1.4

Output of

meeting

Version 1.5

16 September 1996

Comments

23 September 1996

version 1.6

Output of the meeting

Version 2.0