AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL

ATN  Internet Working Group (WG2)

10th Meeting

7th - 15th October 1996

Alexandria, USA

Proposed  Agenda & Planning

(Prepared by Brian Cardwell)

(Presented By Akhil Sharma)

Summary

This paper proposes the Objectives, Agenda & Schedule for the meeting.   The paper also includes a list of known Working Papers, their assignment to Agenda Items and the current list of outstanding WG actions.

# 1.	Proposed Objectives

1.1	Sub Volume 5 Validation Report.

- to agree the WG2 Internet SARPs Validation Report

1.2	Sub Volume 5 Guidance Material.

- to finalise the Internet Guidance Material

1.3	Sub Volume 5 SARPs - Internet Communications Service.

- to review and resolve CCB Recommendations

1.4	Draft ATNP/2 WG2 Working Papers.

- to review ATNP2 WG2 Related WPs

1.5	Future Work Plan.

- to agree WG2 Future Work Plan up to the WGW

# 2.	Proposed Agenda

| 0. | Meeting Organisational Issues |  |
| --- | --- | --- |
| 1. | Approval of Agenda and Objectives | 329 |
| 2. | Approval of the Munich WG2 Meeting Report - Review of Action List | 329 |
| 3. | Issues Arising out of other ATNP WGs & other Related Bodies |  |
| 4. | Review of the WG2 Validation Report | 340, 346, 348 |
| 5. 5.1 5.2 5.3 | Review of Internet Communications Service draft SARPs (Version 6.0) Report of the CCB Review of CCB Proposed Changes to Version 6.0 General | 330 334 335, 336, 337 338, 345 |
| 6. | Review of Internet Communications Service draft Guidance Material (Version 1.4) | 331, 332, 344, 347 |
| 7. 7.1 | Preparation for ATNP/2 Review of relevant ATNP/2 Working Papers | 333, 339, 341, 342, 343, 350, 351, 352, 353 |
| 8. 8.1 8.2 | Future Work Plan Upto the WGW Beyond the WGW |  |
| 9. | Any Other Business | 349 |
| 10. | Conclusions and Action List |  |

# 3.	Proposed Schedule for WG2/9

|  | Monday 7th |  | Tuesday 8th |  |  | Wednesday 9th |  |  | Thursday 10th |  |  | Friday 11th |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Ag. Item | WP |  | Ag. Item | WP |  | Ag. Item | WP |  | Ag. Item | WP |  | Ag. Item | WP |
| a.m. | 0 1 2 | 329 |  | 4 |  |  | 5.3 | 338, 345 |  | 6 |  |  | 7 | 333, 339, 341, 342, 343, 350 |
| a.m | 3 4 | 340, 346, 348 |  | 5 | 330 |  | 6 | 331, 332, 344, 347 |  | Flimsy review |  |  | 7 | 351, 352, 353 |
| p.m | 4 |  |  | 5.1 | 334 |  | 6 |  |  | Flimsy review |  |  | 8 |  |
| p.m | 4 |  |  | 5.2 | 335, 336, 337 |  | 6 |  |  | Flimsy review |  |  | 8 |  |

# 3.	Proposed Schedule for WG2/9 (continued)

|  | Monday 14th |  |  | Tuesday 15th |  |  | Wednesday 16th |  |  | Thursday 17th |  |  | Friday 18th |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Ag. Item | WP | Ag. Item |  | WP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| a.m. | Flimsy review |  | Flimsy review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| a.m | Flimsy review |  | Flimsy review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| p.m | Flimsy review |  | Flimsy review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| p.m | Flimsy review |  | 9, 10 |  | 349 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

# 4.	List of Working Papers

| No. | Title | Presented By | Agenda Item |
| --- | --- | --- | --- |
| 329 | Proposed Objectives, Schedule & Planning | A Sharma | 1,2 |
| 330 | CNS/ATM-1 SARPS & Guidance Material - Sub-Volume V: Internet Communications Service (Version 6.0) | JM Crenais | 5 |
| 331 | Version 1.4 Sub Volume 5 Guidance Material | H Hof | 6 |
| 332 | Chapter 2 for SV5 GM V1.4 | F Colliver | 6 |
| 333* | ATNP/2 WP? - ICCAIA - ATN SARPs Defect Reporting & Configuration Management after ATNP/2 | A Burgemeister | 7.1 |
| 334 | WG2 Configuration Control Board Activity | S Cosgrove | 5.1 |
| 335 | Review of Transport APRL | A Herber | 5.2 |
| 336 | Editorial Defects in the ATN Network Addressing Specification and proposed solution | A Herber | 5.2 |
| 337 | Editorial Defects in the IDRP APRLs and proposed Solution | A Herber | 5.2 |
| 338 | Revised Transport Timer and Protocol Parameter Settings | R Jones | 5.3 |
| 339 | ATNP/2 WP6 - JWG - Proposed ATN SARPs | A Sharma | 7.1 |
| 340 | Proposal for Input to the WG2 Internet SARPs Validation Report | H Hof et al | 4 |
| 341 | ATNP/2 WP16 - WG2 - VDL Requirements on the ATN Mobile SNDCF | A Sharma | 7.1 |
| 342 | ATNP/2 WP13 - WG2 - ATN Internet Working Group (WG2) Report of Progress since ATNP/1 | A Sharma | 7.1 |
| 343 | ATNP/2 WP14 - WG2 - Development of the CNS/ATM-1 Package Internet Comms Service Draft SARPs | A Sharma | 7.1 |
| 344 | Report of the Guidance Material Drafting Group Meeting | B Cardwell | 6 |
| 345 | Transport Timers? | A Herber | 5.3 |
| 346 | Validating ATN with VDL | H Thulin | 4 |
| 347 | Guidance for Implementation of the Mobile VDL and AMSS SNDCFs | H Thulin | 6 |
| 348 | U.S. Validation Results | R Jones | 4 |
| 349 | Achieving a Cost Effective ATN | R Jones | 9 ? |
| 350 | ATNP/2 WP? - JWG - Proposed Amendments to the ATN SARPs | A Sharma | 7.1 |
| 351 | ATNP/2 WP? - U.S. - Precedence of ATNP Future Work Programme | R Jones | 7.1 |
| 352 | ATNP/2 WP17 - WG2 - Proposed Strategy and Approach for the Future Development of SARPs and Guidance Material for the Internet Communication Service | A Sharma | 7.1 |
| 353 | ATNP/2 WP2 - ICAO - Agenda and Proposed Time Schedule for ATNP/2 | A Sharma | 7.1 |
| 354 |  |  |  |

# *  Information Paper

# 5.	Action List from 9th Meeting

| Ref. | Deliverable | Actionee | Complete by |
| --- | --- | --- | --- |
|  | MELBOURNE WG |  |  |
|  | TOULOUSE WG |  |  |
|  | FAIR OAKS WG |  |  |
|  | ROME WG |  |  |
|  | BANFF WG |  |  |
| 6/31 | To complete draft section 3 of guidance material | MR. SHARMA / MR. HENNIG | See Flimsy 16 |
| 6/33 | To complete draft section 5 of guidance material | MR. ROY | See Flimsy 16 |
| 6/35 | To complete draft section 7 of guidance material | MR. HENNIG | See Flimsy 16 |
|  | BRISBANE WG |  |  |
| 7/22 | Propose format for NSAP address repository on CENA archive | JM CRENAIS | Ongoing |
| 7/24 | To develop guidance material for VDL mode 3/CLNP priority mapping | USA | Ongoing |
| 7/25 | To develop guidance material related to TP4 timer settings | USA | TBA |
| 7/26 | To develop guidance material related to subnetwork priority invocation & use of the X.25 idle timer | H THULIN | Ongoing |
| 7/27 | To develop guidance material related to security label handling by transport service/entity | A SHARMA | Ongoing |
| 7/28 | To develop guidance material related to traffic type semantic and handling within ISs. | JM CRENAIS | Ongoing |
| 7/33 | Present results of NUT Concept Validation Trials | P HENNIG | Ongoing |
| 7/39 | Consolidate all available Validation Tool Descriptions | H HOF | Ongoing |
| 7/41 | Review ATN Specific PRLs with respect to replacing the words “use of” with “support of” | TBA | Ongoing |
|  | BRUSSELS |  |  |
| 8/5 | Investigate issues required to develop CP for DR100 (IDRP Timers) | CCB CHAIR | Ongoing |
| 8/7 | Continue Simulation work to determine optimum value for congestion management beta value. | MR. HOF | Ongoing |
|  | MUNICH |  |  |
| 9/1 | Check ISO Standard references in sub-vol V, chapter 5 transport APRLs. | KP GRAF | WG2-10, via CCB |
| 9/2 | To review Wordperfect version of SV5 Chapter 1 | B CARDWELL | 12/7/96 |
| 9/3 | To review Wordperfect version of SV5 Chapter 2 | JM CRENAIS | 12/7/96 |
| 9/4 | To review Wordperfect version of SV5 Chapter 3 | I BARBULESCU | 12/7/96 |
| 9/5 | To review Wordperfect version of SV5 Chapter 4 | P HENNIG | 12/7/96 |
| 9/6 | To review Wordperfect version of SV5 Chapter 5 | S COSGROVE | 12/7/96 |
| 9/7 | To review Wordperfect version of SV5 Chapter 6 | B CARDWELL | 12/7/96 |
| 9/8 | To review Wordperfect version of SV5 Chapter 7 | M BIGELOW | 12/7/96 |
| 9/9 | To review Wordperfect version of SV5 Chapter 8 | P WHITFIELD | 12/7/96 |
| 9/10 | To review Wordperfect version of SV5 Chapter 9 | B CARDWELL | 12/7/96 |
| 9/11 | Translate figures into Corel Draw, changing Figs 5.4-1, 5.7-1, 2 & 3 as agreed | A HERBER | Complete |
| 9/12 | Ask WG1 to put a clear definition of AINSC Org. in Part 1 material | S COSGROVE | JWG, Halifax |
| 9/13 | Develop ATNP/2 paper to propose relocation of VDL SNDCF SARPs | A SHARMA | JWG, Halifax |
| 9/14 | Prepare a defect report based on flimsy #2 | T WHYMAN | mid August |
| 9/15 | Check SV1 glossary and ensure terms used by SV5 are not deleted | S COSGROVE | JWG, Halifax |
| 9/16 | Develop potential solutions for WG3 traffic separation requirements and channel through the CCB. | H THULIN / H HOF | mid August |
| 9/17 | Coordinate review of WordPerfect SARPs Conversion | S COSGROVE | N/A |
| 9/18 | Check with Ron Jones if his paper (WP/184) will be included in SV1 guidance, where it is more suited. | S COSGROVE | JWG |
| 9/19 | Prepare guidance on hold down timer for section 2.8.7 | H HOF | mid July |
| 9/20 | Development of guidance for ATN priority model (2.11) | TBA | 2/9/96 |
| 9/21 | Development of guidance for ATN security model (2.12) | TBA | 2/9/96 |
| 9/22 | Format GM & integrate WPs 320, 295, 235, 322 & 290 | C PELLEGRINO | See Flimsy #16 |
| 9/23 | To review Version 1.3 Guidance Material & provide comments to next WG2 meeting. | ALL | By 19 August |
| 9/24 | Check with FAA and SITA if they can support the Guidance Material Drafting Meeting | A SHARMA | ASAP |
| 9/25 | Confirm whether UK can host the GM drafting meeting 02-06 Sept. | A SHARMA | ASAP |
| 9/26 | Include recommendation in WG1 ATNP/2 paper that WG2 GM is published as part of ATNP/2 report | S COSGROVE | JWG |
| 9/27 | Include WP/290 in section 8.4 and say it’s for States wishing implement in this way within natonal boundaries. | C PELLEGRINO | Flimsy 16 |
| 9/28 | Provide validation database access files & tool descriptions to Peter Whitfield | EUROCONTROL | end August |
| 9/29 | Provide updated validation database files to Peter Whitfield three weeks before the October meetings to enable incorporation into validation report. | VALIDATORS | 13th September |
| 9/30 | Provide validation site manager E-mail details to Peter Whitfield. | A SHARMA | end of July |
| 9/31 | Edit the validation report, maintaining close coordination with JP Briand, and make a first draft available by the end of July. | P WHITFIELD | end of July |
| 9/32 | Provide comment on WP/312 to the WG1 meeting in Halifax. | ALL | Mid July |
| 9/33 | Provide V6.0 SARPs aligned ATN requirements database to Peter Whitfield. | EUROCONTROL | end of August |
| 9/34 | Develop a draft ATNP/2 paper based on WP/289, WP/310 and the discussion in the meeting. | A SHARMA | JWG, Halifax |
| 9/35 | Reformat WP/296 into an ATNP/2 Draft Paper | A SHARMA | JWG, Halifax |
| 9/36 | Cross check WP/293 with list drawn up in Brussels and incorporate into section 5 of WP/296 | A SHARMA | JWG, Halifax |
| 9/37 | Develop draft ATNP/2 WP for WG2 Future Work Programme | A SHARMA | JWG, Halifax |
| 9/38 | Submit Draft ATNP/2 Paper based on WP/297 | A SHARMA | JWG, Halifax |
| 9/39 | Update the ATNP/2 Working Paper List and attach to the minutes of the JWG | S COSGROVE | ASAP |
| 9/40 | Include WG2 recommendations on addressing in the WG1 ATNP/2 paper on this subject | KP GRAF | JWG, Halifax |
| 9/41 | Investigate VDL SARPs and determine if they are sufficient for defining join and leave events, if not perhaps draft WP ATNP/2 for Halifax | TBD | JWG, Halifax |