W319W47

SUMMARY NOTES OF OPLINK PANEL (FORMERLY ADSP) WG A B AND C MEETINGS, OTHON PALACE HOTEL, RIO DE JANEIRO, 13 – 15 MARCH 2000

Brief report of meeting and objectives achieved

All WGs – First meeting since ADSP/5 and new programmes – element of shake-down and adjustment to new work.  Meeting noted new President of Air Navigation Commission.

WG A  (primarily ADS-B) – New Swedish member, keen Spanish member and Eurocontrol pushing ADS-B operational requirements.  Identified, but not agreed, need to prioritise air-to-air, and air-to-ground services.  ADS-B concept document well received by ICAO ANC.

WG B (primarily all other applications) – Finalised material for Doc 4444 on AIDC.  Cleaned up METLINK template for ATIS and SNOWTAMs.  Provided requested material for ATNP WGs and RGCSP meeting May ’00.

WG C (totally RCP) – Carried out major upgrade to Draft RCP Concept document –agree to keep human in the loop.  Agree to concentrate initially on controller pilot voice and data communications.

Actions identified/decisions taken

All WGs – major input from, and co-operation with, other Panels (RGCSP, AMCP, SICASP, ATMCP) identified and required. ICAO Chinese walls must be removed, and better Secretariat co-operation encouraged if inter-Panel co-ordination to be achieved.

WG A – Conflicting and parochial requirements partially resolved.  Reworking on requirements needed.  States ADS-B policies to be reviewed and presented at next meeting.

WG B – Comments from ICAO H/F Task Force noted – States to review actions on ‘Expect’ clearances.  ATIS template to be reviewed by State experts for next meeting.  AIDC Annex finalised.

WG C – Review RCP at joint OPLINK WG C meeting with SC189/WG53 SG 3.  Eliminate inconsistencies/contradictions.  Produce updated draft RCP concept Manual for Berlin meeting

Issues of significance

1.  NATS ADS-B policy, inc. Mode-S squitter/VDL Mode 4 use.

2.  Revised CPDLC & AIDC messages;  Revised ATIS operations.

3.  RCP concept agreement, H/F and technical.

4.  Inter-Panel-members/advisors agreement and common position.

Future meeting(s)

WG C Seattle 04/00, and teleconference 07/00;  WG A, B & C Berlin 09/00

M J A Asbury

UK ADSP Member

16th March 2000