|  | ATNP/WG3/ IP 17-01 20 September 1999 |
| --- | --- |

AERONAUTICAL TELECOMMUNICATION NETWORK PANEL

WORKING GROUP 3 (APPLICATIONS AND UPPER LAYERS)

Gran Canaria, Spain,  28 September – 1 October 1999

Agenda Item 6.4: ULCS Post Package 1 Work

(Information paper)

Eurocontrol GACS Implementation Project Update

Prepared by: Tony Kerr

Presented by:  Danny Van Roosbroek

SUMMARY

This paper provides the Working Group with an update on the Eurocontrol project to produce a software implementation conforming to the draft Technical Provisions for the Generic ATN Communication Service (GACS).  This will not only provide application developers with easy access to the full 7-layer ATN infrastructure, but is also contributing to the validation of the draft SARPs for GACS, the connectionless ATN upper layers and Dialogue Service (CLDS), and upper layer naming enhancements.

The GACS-AE implementation is now complete and the software is available for free issue to Member States to assist in their ATN trials programmes.  A number of further developments and validation activities are in progress.

# Introduction

The goal of this paper is to inform the Working Group of the current status of the Eurocontrol GACS Implementation project and associated validation activities.

A presentation on the general aims of the project was given to the sixteenth meeting (Naples) of Working Group 3, based on the slides in Woking Paper 16-09: “Eurocontrol GACS Implementation project Update.”  The present Information paper presents developments since that time.

The contract for the development of the GACS software was let to Airtel ATN (www.airtel-atn.com) in November 1998.

# Current Status

The Eurocontrol Agency formally accepted delivery of the software and associated documentation on 27 August 1999.

The GACS implementation project has produced independent software implementations of the following components:

- The ATN Connection-oriented Upper Layers (CO Session layer efficiency enhancement option, CO Presentation layer efficiency enhancement option, CO ACSE edition 2 and Control Function).

- The ATN Connectionless Upper Layers (CL Session layer efficiency enhancement option, CL Presentation layer efficiency enhancement option, CL ACSE edition 2 and Control Function).

- The Generic ATN Communications Service (GACS), providing a well-defined GAPI interface for applications to the full ATN protocol stack, using a client-server architecture in which multiple users can utilise GACS services from a single Server process.

- A demonstration Graphical User Interface (GUI) based on the draft operational requirements for the Pilot Preferences Downlink (PPD) application.

The portable software implementation currently uses the services of the Eurocontrol TAR-TTS (components of ATIF - ATN Trials Infrastructure) to provide the ATN CO and CL Transport Services, thereby comprising a full 7-layer ATN stack.

# Further Developments

Work is now in progress in several related areas, including:

- Interoperability testing.

The objective is to plan, conduct and document interworking trials between the software developed under the GACS Implementation Project, and similar software developed independently.  This will serve to enhance the level of validation achieved for the ATNP “Package 2” Upper Layer enhancements.  Contact will be established with other implementers of the "Package 2" ULCS provisions, connection-oriented and especially connectionless as a starting point for the interworking trials.  Activities include liaison with the third-party software provider(s), test planning and definition, execution of agreed tests, and production of a test report.  In the case of interworking difficulties, agreement will need to be obtained on where the fault lies (SARPs error, or interpretation/implementation error by one or both implementations), and remedial action will need to be negotiated.

Currently interoperability tests are being planned at the level of the Connectionless Dialogue Service (CLDS) between the Eurocontrol software and software developed independently under the CENA CHARME project.

If any other implementations of GACS are identified, the scope will be extended to include GACS interoperability testing.

- Specification of ATN Systems Management utilities.

A detailed functional specification has been produced for some simple tools, based on GACS, which will support application level end-to-end reachability and performance testing across the ATN.  The basic functionality is described in ATNP WG3 WP17-10.

- Demonstration of AOC capability.

The ad hoc drafting group for AEEC specification 637a has made the crucial decision to specify the use of GACS over a connectionless ATN protocol stack as the migration path for AOC communication via a datalink service provider.  The defined architecture will also enable Airlines to use the connection mode stack for their own purposes.  The draft 637a currently replicates the GACS technical provisions and includes the GAPI C interface for reference.  It will refer to ICAO Documents when available.

# Validation Contributions

The lessons learnt from the GACS implementation project have resulted in important contributions to the validation of the new draft ATNP Technical Provisions for:

- GACS (SV4, chapter 4.9),

- ATN connectionless upper layers (SV4, chapter 4.7), and

- Dialogue Service naming and addressing extensions (SV4, chapters 4.2, 4.3).

The main contributions to date have resulted from the implementation activity itself.  This has established that the relevant draft Technical Provisions are unambiguous, complete and accurate.  Traceability between the individual requirements (“shall” and “should” statements) in the draft Technical Provisions on the one hand, and the software development documentation on the other hand has been maintained throughout the project lifecycle.

The ongoing interoperability trials between independent implementations will further ensure that the protocol specifications are correctly and precisely formed.

# Conclusions

The Eurocontrol GACS implementation project has played a major role in ATNP/3 SARPs validation.  The GACS-AE provides a migration path for non-ATN (e.g. ACARS-based) applications and a rapid prototyping platform for the development of ATM applications.  It will be important for ATN trials and exploitation in the future and is available for free distribution under licence for non-commercial experimental use to Eurocontrol Member States.

## Contact Details

| Danny Van Roosbroek Eurocontrol EATMP/DIS/COM Rue de la Fusée 96 B-1130 Brussels, Belgium | Tel: +32 2 729 3471 Email: danny.van-roosbroek@eurocontrol.be URL: http://www.eurocontrol.be |
| --- | --- |