ATNP WGA03-WP

AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL (ATNP)

Working Group A - Applications and IMPLEMENTATION

Phuket (Thailand), 12th March – 21st March 2002

Agenda Item 06  Monitoring of ATN Implementation and resulting actions

ATN Implementation Status and Planning in JAPAN

(And in the Asia/Pacific Region)

Presented by Japan

SUMMARY This paper presents the status and the future planning of ATN implememtatoin in Japan. It also includes some information of activities in the Asia/Pacific Region.

ATN Implementation Status and Planning In JAPAN

| Category | Descriptions | Status | Date | Operational or Experimental | Note |
| --- | --- | --- | --- | --- | --- |
| Planning Documents | Report of ATN Implementation Planning Committee | completed | March 2001 | - |  |
|  | Report of ATN Technical Investigation Group | under development | March 2002 | - |  |
| ATN Systems | G-G Router | implemented | 2000 | operational | AMHS Trials using G-G Routers have been done with Australia (2000), Hong Kong, China (2001) and the US (2001). |
|  | AMHS (GW) | implemented | 2000 | operational |  |
| ATN Systems (experimental) | A-G Router | developed | 1998 | experimental |  |
|  | CPDLC ES | developed | 1999 | experimental |  |
|  | ADS ES | developed | 2000 | experimental |  |
|  | AIDC ES | under development | 2002 | experimental |  |
|  | DFIS ES | under development | 2003 | experimental |  |
|  | Security, System Management, Directory Service | planned | 2003 | experimental |  |
| A-G Subnetwork | VDL Mode2 | implementing | 2003 | operational | AOA for en-routes and terminal areas. |
|  | AMSS (Data 2) | implementing | 2004 | operational | GES has been implemented in 1999. Satellites will be launched in 2002 and 2004. |

ATN Implementation Status and Planning in the Asia/Pacific Region

| Category | Descriptions | Status | Date | Operational or Experimental | Note |
| --- | --- | --- | --- | --- | --- |
| Planning Documents (completed) | ATN Routing Architecture Plan | completed | 2001 | - |  |
|  | ATN Transition Plan | completed | 2001 | - |  |
|  | ATN Addressing Plan | completed | 2001 | - |  |
|  | ATN NSAP Address Registration Form | completed | 2001 | - |  |
|  | AMHS Naming Plan | completed | 2001 | - |  |
| Planning Documents (under develoment) | Technical Document for Routing Policy (IDRP) | under development | 2002 | - |  |
|  | Technical Document for Routing Policy (MTA) | under development | 2002 | - |  |
|  | Technical Document for Directory Service | under development | 2002 | - |  |
|  | Technical Document for Security | under development | 2002 | - |  |
|  | Technical Document for Performance | under development | 2002 | - |  |
|  | Technical Document for System Management | under development | 2002 | - |  |
|  | AMHS ICD | under development | 2002 | - |  |
|  | ATN Router ICD | under development | 2002 | - |  |
| ATN Systems | G-G Router | implementing or planned | 2002-2005 | operational | The related Table CNS-1B for planning has been included in the ASIA/PAC FASID (2001). |
|  | AMHS | planned | 2003-2005 tentative | operational | The related Table CNS-1C for planning will be included in the ASIA/PAC FASID (2002). |
|  | AIDC | planned | - | operational | The related Table CNS-1D for planning will be included in the ASIA/PAC FASID (2002). |