AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL (ATNP)

Working Group B

Sub-Group SGB3

5th Meeting

Phuket, Thailand

12 – 14 March 2002

Action List

Prepared by M. Bigelow

Presented by M. Bigelow

This paper presents the currently open action items from previous meetings.

# Introduction.

The table included in this paper is a compilation of the action items identified at the meetings of the subgroup. Changes from the last presentation are presented in bold and underlined.

# Recommendation

As always, the group is invited to review these action items and provide updated status. In addition, if there is one (or more) that is (are) are of interest to you feel free to provide input to the assigned individual or volunteer to pursue.

| Number | Assigned to | Due Date | Action | Status |
| --- | --- | --- | --- | --- |
| M03_A02 | M. Bigelow | 28 February 2002 | MPB to provide outline and plan for production of a ATN Security Transition Plan. | In progress |
| M04_A01 | M. Bigelow | 28 February 2002 | MPB to determine status of 9739 Ed 2 and pass on to SG. | In progress. Status is that the document is still working draft form. It is in the hands of the various editors but will be gathered for submission to the working groups at the Phuket meeting. |
| M04_A02 | Entire SG | 15 February 2002 | SG to return any additional comments on Guidance Material (Part 2 Chapter 2 and Part 5 Chapter 4) by Mid February. |  |
| M04_A03 | M. Bigelow | 28 February 2002 | MPB and TM to update and supply to CCB by {TBD} in preparation for Meeting 5. |  |
| M04_A04 | J. Simpkins | 28 February 2002 | JS to generate PDR and pass to TM for processing. |  |
| M04_A05 | M. Bigelow | 28 February 2002 | MPB to produce working paper on the need for AEEC coordination. |  |
| M04_A06 | Unassigned |  | ??? to produce working paper with the proposed changes to Guidance Material on need to secure applications. |  |
| M04_A08 | M. Bigelow | 28 February 2002 | MPB to investigate the possibility of proposing an amendment to Ed 3 of 9705 vice deferring confidentiality to Ed 4. | In progress. Message sent to Masoud. Response received requesting clarification. Clarification sent. |
| M04_A09 | T. McParland | 28 February 2002 | TM to develop case for early implementation of confidentiality in an amendment to Ed 3 including details of modification necessary to SV8 and others. |  |
| M04_A10 | Entire SG | 28 February 2002 | SG review sb3w0404 and provide input to MPB. |  |
| M04_A11 | M. Bigelow | 28 February 2002 | MPB update SGB3 Work Program paper based on SG input and additional work. |  |
| M04_A13 | M. Bigelow | 28 February 2002 | MPB to poll subgroup for meeting 6 dates and location. | In progress. Request sent. One response from Certicom for Toronto |