WG-B/1-WP/06

AERONAUTICAL TELECOMMUNICATION NETWORK PANEL

Working Group B – ATN Communication Services

1st Meeting

31 August to 1 September 2000

Berlin, Germany

# Proposed Future Work Programme of SG B2

# (Communications Infrastructure Services)

Presented by Steve Van Trees

#### Summary

This working paper lists the proposed future work programme of the Communications Infrastructure Services (CIS) Subgroup.  The work of this sub-group encompasses the ATN Upper Layers, the ATN Directory Service, Systems Management and ATN Identifier Registration.  The work is listed in three categories; work to complete Doc 9705 Edition 3, work to complete Doc 9739 Edition 2, and work for future enhancements to the ATN CIS.

- Introduction

From the terms of reference and work programme assigned to Working Group B in the ATNP/3 Report, the following items are the responsibility of WGB, SG B2.

a)	 develop additional provisions in response to new and/or revised user requirements received from operational bodies for communication services.  For example, requirements for a more flexible and extendable means of mobile subnetwork route selection, requirements for multicast services, etc.;

b)	 assess and develop communication service enhancements to existing ATN provisions based upon implementation experience.  For example, investigate improved data compression techniques, consider enhancements to the connection oriented transport service to better cope with loss of TPDUs resulting from changes in mobile subnetwork connectivity, etc.;

e)	 develop enhancements to existing ATN provisions to add provisions for security for Generic ATN Communication Services (GACS) and multicast users;

h)	 provide expert advice on ATN communication services as and when required.

These work programme items are future enhancements of the ATN CIS and are a précis of work items for submitted to WG1-16 for consolidation into a future work programme for input to WGW/3.  A more comprehensive list is reproduced in section 4.

- Work Required to complete Doc 9705 Edition 3

The following tasks have been identified as necessary to complete SVs 4, 6, 7 & 9 of Doc 9705 Edition 3.

  - Upper Layers Communications Service

- Inclusion and validation of new material arising from PDR M0040002, Extended Transport Checksum.

- Additional validation of secure dialogue service

  - Systems Management

- Complete, no Edition 3 work required

  - Directory Services

- Complete, but detailed final review of proposed SARPs required.

  - ATN Identifier Registration

- Complete, no further work required.

- Work Required to complete Doc 9739 Edition 2

The following tasks have been identified as necessary to complete the relevant chapters of Doc 9739 Edition 2.

  - Upper Layers Communications Service

- Re-baseline existing Doc 9739 Edition 2 changes against the recently released ICAO Doc 9739 Ed 1 Word Perfect files.

- Guidance required on secure dialogue service.

- Guidance on use of Extended Transport Checksum.

  - Systems Management

- Text complete, but CONOPs require conversion to Word Perfect.

  - Directory Services

- CONOPs required (develop straight into Word Perfect format)

- Full Guidance Material required (develop straight into Word Perfect format)

  - ATN Identifier Registration

- Small amount of Guidance Material will be required (develop straight into Word Perfect Format)

- Future Work Items

The following items have been identified as potential enhancements to the ATN CIS.  The list should be reviewed and categorised into active and inactive tasks.

  - Upper Layers Communications Service

- Secure GACS

- Connectionless Security

- Application Relay Architecture  (ASO ACSE)

  - Systems Management

- Determine which CLNP priority level should be used for which different SM traffic types.

  - Directory Services

- Security Extension

  - ATN Identifier Registration

- Profile Registration

- Recommendations

It is recommended that WG-B:

- review section 2 of this paper and assign actions to ensure SVs 4, 6, 7 & 9 of Ed 3 are complete before the Feb 2001 WG B meeting.

- review section 3 of this paper and assign actions for the development of the GM to ensure the SVs 4, 6, 7 & 9 elements of Doc 9739 Ed 2 are complete before the Feb 2001 WG B meeting.

- review the list of future work items proposed in section 4 and determine which items will be actively progressed for Doc 9705 Ed 4.

***END***